◈  MASTER BUILD DOCUMENT  ◈

INDIA MACRO TERMINAL

+ STOCK EARLY WARNING SYSTEM

2 Products  ·  1 Infrastructure  ·  12 Phases  ·  16 Weeks

Anti-Gravity Prompt Stack for Claude Code

v3.0  —  April 2026

# TOTAL PHASES — BOTH PRODUCTS

12 phases total. 16 weeks. One backend serves both products.

━━━ PRODUCT 1: INDIA MACRO TERMINAL (Phases 1–6, Weeks 1–9) ━━━

| PHASE | WEEKS | NAME | OUTCOME |
| --- | --- | --- | --- |
| 1 | 1–2 | FOUNDATION | Backend fixed. All endpoints live. Deployed on Render. |
| 2 | 3–4 | LIVE FRONTEND | 3-page React. WebSocket. 3D globe. GDELT pipeline. |
| 3 | 5 | INTELLIGENCE | IRS score. Country click panel. FinBERT sentiment. |
| 4 | 6–7 | ML LAYER | LightGBM volatility. Sector rotation. Options PCR. |
| 5 | 8 | DATA DEPTH | RBI macro. FII history. Fuel prices. Macro calendar. |
| 6 | 9 | HARDENING | Rate limits. Mobile. Error boundaries. Performance. |

━━━ PRODUCT 2: STOCK EARLY WARNING SYSTEM (Phases 7–12, Weeks 10–16) ━━━

| PHASE | WEEKS | NAME | OUTCOME |
| --- | --- | --- | --- |
| 7 | 10 | OPTIONS ANOMALY | PCR spike + IV surge + OTM put OI detection per stock. |
| 8 | 11 | MACRO LAYER | Connect terminal macro signals as warning layer 2. |
| 9 | 12 | LEGAL RADAR | CourtListener + SEBI + PIB + SC case monitoring. |
| 10 | 13 | SMART MONEY | Promoter pledge. FII stock futures. Bulk deal scanner. |
| 11 | 14 | SENTIMENT VELOCITY | FinBERT acceleration. News rate spike detection. |
| 12 | 15–16 | CONVERGENCE ENGINE | 5-layer convergence. Danger score. Alert dashboard. |

■ ONE INFRASTRUCTURE — TWO PRODUCTS Same FastAPI backend on Render serves both products. Same NSE session manager, yfinance, GDELT, FinBERT already built in Phase 1-6. Warning system adds new routes: /warning/api/* on same server. Separate frontend: different URL, different brand, different audience. Terminal audience: analysts, traders, researchers. Warning system audience: retail investors protecting their own capital.

⚠ READ BEFORE STARTING Build Phases 1-6 (terminal) first. Warning system needs that infrastructure. Never skip a phase. Each depends on previous being live and verified. Warning system = DETECTION not PREDICTION. It detects anomalies. Never predicts price. Options chain data: 3-5 min delay via NSE session. Sufficient for 48-72hr anomaly detection. Legal alerts: hours after filing via CourtListener. Sufficient for exit decisions. This system would have detected Adani danger 48-72 hours before Jan 2023 crash. No system is perfect. Position sizing and stop losses protect capital. Systems assist.

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

PRODUCT 1: INDIA MACRO TERMINAL

PHASE 1 · WEEKS 1–2 FOUNDATION GOAL: Backend fixed. Real data. Deployed. WebSocket live.

## PROMPT 1.1 — Create nse_session.py

▶ PASTE INTO CLAUDE CODE Create src/nse_session.py — missing file causing ImportError crash on startup. Class NSESessionManager: get_session() → requests.Session First call: create session, set browser headers, GET nseindia.com Cache session. Return. reset() → None: clears cached session. Headers: User-Agent Chrome/120, Accept */*, Referer https://www.nseindia.com/ Wrap warmup GET in try/except — log warning on fail, return session anyway. Module singleton: nse_session_manager = NSESessionManager()

## PROMPT 1.2 — Rewrite server.py

▶ PASTE INTO CLAUDE CODE Rewrite src/server.py. Fix all bugs. Do not touch nse_fetcher.py. FIX 1 — PORT: port = int(os.environ.get('PORT', 8080)) FIX 2 — CACHE: Replace Vercel KV with in-memory TTL dict. _store = {} cache_get / cache_set functions using time.monotonic() @cached decorator: add functools.wraps — was missing. FIX 3 — LIVE PRICES: yf.download period='2d' for all tickers. Compute change, pChange, direction from two-day history. NEVER hardcode any price/change/direction. FIX 4 — MARKET STATUS: Check actual IST time via pytz. WEEKEND if weekday >= 5 PRE-OPEN if 9:00-9:15 AM IST MARKET OPEN if 9:15-15:30 IST + minutes remaining MARKET CLOSED otherwise FIX 5 — FII: /api/fii-history calls fetcher.fetch_fii_dii() via run_in_executor. FIX 6 — SPARKLINES: yf.Ticker(t).history(period='30d') for NIFTY/SENSEX/BANKNIFTY. FIX 7 — STATIC FILES: Mount React dist after all API routes. from fastapi.staticfiles import StaticFiles FIX 8 — WEBSOCKET /ws/live: broadcast every 60s during market hours. FIX 9 — ROOT: Return {engine:'Render', market:market_status()}

## PROMPT 1.3 — Fix render.yaml + requirements.txt

▶ PASTE INTO CLAUDE CODE render.yaml — replace completely: services: - type: web name: india-macro-terminal env: python region: singapore plan: free pythonVersion: '3.11.0' buildCommand: cd frontend && npm install && npm run build && cd .. && pip install -r requirements.txt startCommand: python3 src/server.py healthCheckPath: /api/market-status envVars: - key: PORT value: 8080 requirements.txt — replace completely: yfinance feedparser pandas numpy requests python-dateutil fastapi uvicorn[standard] pytz beautifulsoup4 lxml httpx pydantic nse websockets scikit-learn lightgbm joblib PyPDF2 slowapi

■ PHASE 1 VERIFICATION □ python src/server.py starts with zero ImportError □ curl /api/signals returns real Nifty price (not 22450.1 hardcoded) □ curl /api/market-status reflects correct IST time right now □ curl /api/fii-history returns FII buy/sell values □ curl /api/index-sparklines returns 30 data points per index □ curl / returns {engine: 'Render'} □ wscat -c ws://localhost:8080/ws/live receives heartbeat □ Pushed to GitHub. Render deploy succeeds. Public URL responds.

PHASE 2 · WEEKS 3–4 LIVE FRONTEND GOAL: WebSocket. 3D globe. GDELT coloring. Animations.

## PROMPT 2.1 — App Shell + WebSocket

▶ PASTE INTO CLAUDE CODE Build frontend/src/App.jsx NAVBAR: ◈ INDIA MACRO TERMINAL ¦ [PULSE][MACRO][GEO MAP][MARKETS][COMMODITIES] ¦ IST clock WebSocket: ws://{window.location.host}/ws/live On price_update: pass to active page as prop On disconnect: RECONNECTING, retry 3s→6s→12s→30s backoff GTI badge: fetch /api/gdelt/india-events on mount, refresh 15min Tab switch: 300ms scanline animation Fonts: Space Mono (Google CDN) for numbers, Arial for body

## PROMPT 2.2 — PULSE Page

▶ PASTE INTO CLAUDE CODE Build frontend/src/pages/Pulse.jsx Props: { liveData } — WebSocket payload ROW 1: 6 metric cards — NIFTY¦SENSEX¦BANKNIFTY¦VIX¦BRENT¦USDINR Fetch /api/signals on mount. Update from liveData prop. On update: flash card yellow → fade 800ms ROW 2: THREE PANELS LEFT: FII/DII — /api/fii-dii — 5min refresh FII Net green/red. DII Net. BULLISH/BEARISH/NEUTRAL signal. CENTER: IRS Widget — /api/india-risk-score — 10min refresh Large score. RISK ON/NEUTRAL/RISK OFF badge. Semicircular SVG gauge animated needle. 4 factor bars: Event Volume¦Avg Severity¦Market Stress¦Keyword Density Gradient zone: LOW→MODERATE→ELEVATED→EXTREME 24H history sparkline (client-side accumulation) RIGHT: Sector heatmap — /api/sector-performance — 10min 10 tiles, green/red gradient by pChange% MACRO CALENDAR STRIP: /api/macro-calendar — full width scrollable NEWS TICKER: /api/geopolitical-news — scrolling marquee bottom

## PROMPT 2.3 — GEO MAP Page (Week 2: Flat SVG)

▶ PASTE INTO CLAUDE CODE Build frontend/src/pages/GeoMap.jsx — FLAT SVG this week. Globe in Phase 2 Week 4. npm install react-simple-maps DATA: GET /api/gdelt/india-events (404 OK — show grey map + banner) Country colors by country_scores: >=80: #EF4444 ¦ 60-79: #F97316 ¦ 35-59: #3B82F6 ¦ <35: #16A34A ¦ none: #1A1A2E India: pulsing cyan border always On click: onCountryClick(countryName) → opens right panel BOTTOM TICKER: latest 5 GDELT events TOP BAR: LIVE dot ¦ Global GTI score ¦ last updated Refresh every 15 minutes

## PROMPT 2.4 — MARKETS Page

▶ PASTE INTO CLAUDE CODE Build frontend/src/pages/Markets.jsx 3 COLUMNS: GET /api/market/movers — 5min refresh Col 1 GAINERS: bg #001A00, CHG% bold green Col 2 LOSERS: bg #1A0000, CHG% bold red Col 3 VOLUME SHOCKERS: VOLUME col amber Each: SYMBOL¦LTP¦CHG%¦VOLUME, max 6 rows, source badge, timestamp SPARKLINES: GET /api/index-sparklines — 3 recharts LineCharts NIFTY=cyan ¦ SENSEX=amber ¦ BANKNIFTY=violet No axes, no grid. 30-day close. 120px height. FII HISTORY CHART: GET /api/fii-history-chart 30-day BarChart. Green positive, red negative bars. MARKET STATUS BAR: GET /api/market-status — 30s poll Colored dot + status label + next event text

## PROMPT 2.5 — GDELT Backend + 3D Globe

▶ PASTE INTO CLAUDE CODE Create src/gdelt_fetcher.py class GDELTFetcher: async fetch_events(max_records=25) → list[dict] URL: http://api.gdeltproject.org/api/v2/doc/doc Params: query='India', mode='artlist', maxrecords=25, format='json' async fetch_geo_scores() → dict[str, float] URL: http://api.gdeltproject.org/api/v2/summary/summary Params: d='day', t='summary', output='json' compute_india_gti(events, geo_scores) → float 0-100 Weights: India direct=1.0, Pakistan/China/Iran=0.7, USA/global=0.5 stress = max(0, -tone)/100*100 per event GTI = weighted avg, clamp 0-100 Add GET /api/gdelt/india-events @cached ttl=900 Upgrade GeoMap to Three.js 3D globe: import * as THREE from 'three' (r128 CDN) Do NOT use OrbitControls or CapsuleGeometry (not in r128) SphereGeometry(2,64,64) + earth-dark.jpg texture 1500 random white Points (star field) Atmosphere: radius 2.05, opacity 0.08, BackSide Country borders: GeoJSON → THREE.Line colored by GDELT scores India border: cyan #00D4FF always Auto-rotate Y: 0.001 rad/frame. Drag stops, resumes after 3s. Raycaster on click → onCountryClick(countryName) Globe arc flows: QuadraticBezierCurve3 from origin countries → India Red=Military ¦ Orange=Sanctions ¦ Amber=Commodity ¦ Blue=Diplomatic

## PROMPT 2.6 — COMMODITIES Page

▶ PASTE INTO CLAUDE CODE Add GET /api/commodities to server.py — batch yfinance fetch. 12 commodities with INR parity formulas: GC=F GOLD (usd/31.1035)*10*USDINR*1.06*1.03 ₹/10g SI=F SILVER (usd/31.1035)*1000*USDINR*1.06*1.03 ₹/kg PL=F PLATINUM (usd/31.1035)*USDINR*1.10*1.03 ₹/10g PA=F PALLADIUM (usd/31.1035)*USDINR*1.10*1.03 ₹/10g BZ=F BRENT usd*USDINR ₹/barrel CL=F WTI usd*USDINR ₹/barrel NG=F NAT GAS usd*USDINR*1.05 ₹/mmBtu HG=F COPPER (usd/0.4536)*USDINR*1.05*1.18 ₹/kg ALI=F ALUMINIUM (usd/1000)*USDINR*1.075*1.18 ₹/kg ZNC=F ZINC (usd/1000)*USDINR*1.0*1.18 ₹/kg NI=F NICKEL (usd/1000)*USDINR*1.025*1.18 ₹/kg LE=F LEAD (usd/1000)*USDINR*1.0*1.18 ₹/kg Compute RSI-14 from 15d history for each. Return sparkline (last 7 INR prices) per commodity. Label: 'Source: CMX/ICE via yfinance + INR parity' NOT 'Source: MCX' Build frontend/src/pages/Commodities.jsx 3-column card grid matching screenshot design. Each card: name ¦ INR price ¦ change ¦ sparkline ¦ RSI bar RSI labels: OVERBOUGHT(>70) ¦ NEUTRAL ¦ OVERSOLD(<30) Indian number format: 1,71,326 via Intl.NumberFormat('en-IN')

■ PHASE 2 VERIFICATION □ All 5 tabs load without browser console errors □ Pulse shows real Nifty — updates from WebSocket □ Globe rotates, drag works, India has cyan border □ Country colors reflect GDELT scores □ Globe arc flows visible for Iran/Russia/China/USA → India □ Commodity cards show RSI bars, Indian number format □ curl /api/gdelt/india-events returns gti as real float □ curl /api/commodities returns 12 commodities with INR prices

PHASE 3 · WEEK 5 INTELLIGENCE GOAL: IRS score. Country click panel. FinBERT. Macro page.

## PROMPT 3.1 — India Risk Score Backend

▶ PASTE INTO CLAUDE CODE Add GET /api/india-risk-score to server.py. Cache 600s. 4 CONTRIBUTING FACTORS: 1. event_volume: GDELT India-relevant events last 24h → normalize 0-100 2. avg_severity: avg absolute Goldstein → severity=max(0,-avg)*10 → 0-100 3. market_stress: (VIX_curr - VIX_20d_avg)/VIX_20d_avg*100 → clamp 0-100 4. keyword_density: count danger words in last 20 RSS headlines words=['sanctions','war','conflict','crisis','strike','tension', 'default','recession','crash','selloff','outflow','ban'] score = min(100, count*8) IRS = event_volume*0.30 + avg_severity*0.25 + market_stress*0.25 + keyword_density*0.20 Clamp 0-100. Round to 1 decimal. MODE: >=65→RISK OFF ¦ 40-64→NEUTRAL ¦ <40→RISK ON ZONE: >=80→EXTREME ¦ 60-79→ELEVATED ¦ 35-59→MODERATE ¦ <35→LOW RISK Include IRS in every WebSocket broadcast.

## PROMPT 3.2 — Country Click Panel + FinBERT

▶ PASTE INTO CLAUDE CODE Add country click panel to GeoMap.jsx — slides from RIGHT on click. Width 320px. 300ms ease. X button to close. 4 SECTIONS inside panel: 1. Country name + tension score badge 2. INDIA MARKET IMPACT — static mapping per country: Iran → Hormuz risk. India 85% crude via sea. ONGC/BPCL/IOC impact. China → IT supply chain. FII risk-off. Nifty IT underperform. Pakistan → Defence PSU rally. HAL/BEL/BHEL watch. Russia → Energy/fertilizer. GSFC/Chambal watch. USA → Fed sensitivity. Dollar strength. FII outflows. IT USD positive. Default → Monitor FII flows, commodity, INR stability. 3. RECENT EVENTS — filter GDELT events for clicked country, max 3 4. INDIA SIGNALS — static BUY/SELL/WATCH cards per country Iran/Saudi → BRENT:WATCH ¦ ONGC:WATCH ¦ USDINR:SELL China → NIFTY IT:SELL ¦ GOLD:BUY USA → NIFTY IT:BUY ¦ USDINR:WATCH Confidence = 100 - tension_score Disclaimer: 'Informational only. Not financial advice.' Add FinBERT sentiment to server.py: URL: https://api-inference.huggingface.co/models/ProsusAI/finbert POST {inputs: headline_text} → [{label, score}] Semaphore: _sem = asyncio.Semaphore(2) On 429/error: return {label:'neutral', score:0.5} Score top 5 headlines in parallel via asyncio.gather() Add bias field: positive→bullish, negative→bearish GET /api/sentiment?text=... → {label, score, bias} Cache 1hr

## PROMPT 3.3 — MACRO Page

▶ PASTE INTO CLAUDE CODE Build frontend/src/pages/Macro.jsx Add [MACRO] tab to navbar between PULSE and GEO MAP. ROW 1: 4 CARDS GST PULSE: GET /api/macro/gst — 24h refresh Large: Rs {gross/100}L Cr. YoY% colored: >12% green, 6-12% amber, <6% red POWER DEMAND: GET /api/macro/power — 1h refresh Large: {peak_demand_gw} GW. YoY signal. Deficit bar if applicable. MONSOON: GET /api/macro/monsoon Active Jun-Sep only. % of normal. NORMAL/DEFICIENT/EXCESS badge. Market signal text per status. FII DERIVATIVES: GET /api/macro/fii-derivatives — 15min Long/short ratio. BULLISH(>1.2)/NEUTRAL/BEARISH(<0.8) ROW 2: 2 COLS MAX PAIN: GET /api/macro/max-pain — 5min during market hours Large: Rs {max_pain_strike} Track showing spot vs max pain. Arrow showing gravity. Distance: {pct}% above/below max pain MARKET BREADTH: from /api/market/movers data Advancing vs declining count. Proportional bar. A/D ratio green if >1, red if <1 ROW 3: MACRO CALENDAR STRIP (from /api/macro-calendar) MPC meetings, CPI release, GDP, Nifty expiry, FOMC, Budget

■ PHASE 3 VERIFICATION □ curl /api/india-risk-score returns all 4 factors as real scores □ IRS widget shows on Pulse with animated factor bars □ Clicking Iran shows Hormuz + ONGC + Brent text in panel □ Clicking China shows IT sector + FII risk-off signal □ curl /api/sentiment?text=RBI+cuts+rates returns positive/bullish □ GST card shows real lakh crore figure on Macro page □ Max pain shows on Macro page during market hours

PHASE 4 · WEEKS 6–7 ML LAYER GOAL: LightGBM volatility. Sector rotation. Options PCR.

## PROMPT 4.1 — LightGBM Training Pipeline

▶ PASTE INTO CLAUDE CODE Create src/ml/data_builder.py — build_training_data(days=180) → pd.DataFrame FEATURES per trading day: vix_close, vix_5d_avg, vix_pct_change nifty_return_1d, nifty_return_5d brent_pct_change, usdinr_pct_change gdelt_event_count (GDELT historical bulk CSV) gdelt_avg_goldstein TARGET: high_vol = 1 if next_5d_realized_vol > 0.15 else 0 nifty_realized_vol = std(returns next 5 days) * sqrt(252) Create src/ml/train_model.py TimeSeriesSplit(n_splits=5) — NEVER shuffle time series data LGBMClassifier(n_estimators=100, max_depth=4, learning_rate=0.05) Save: joblib.dump(model, 'src/models/volatility_model.pkl') Retrain weekly at startup if data older than 7 days Add GET /api/volatility-forecast @cached ttl=3600 Returns: high_vol_probability, signal, confidence, horizon='5 trading days' Disclaimer: 'Model output. Not financial advice.' Add GET /api/sector-signals @cached ttl=900 Rule-based: scan GDELT events for sector keywords oil/opec/crude → Energy ¦ china/tariff → IT ¦ war/military → Defence Return triggered sector + signal + reason Add Nifty PCR to nse_fetcher.py: fetch_options_pcr() — NSE option-chain-indices?symbol=NIFTY PCR = total_put_OI / total_call_OI signal: >1.3 BULLISH ¦ <0.7 BEARISH ¦ else NEUTRAL Add Nifty Max Pain to nse_fetcher.py: fetch_max_pain() — from same options chain data For each strike: sum(max(0,S-call_strike)*call_OI + max(0,put_strike-S)*put_OI) Max pain = strike with minimum total loss

PHASE 5 · WEEK 8 DATA DEPTH GOAL: RBI. Fuel prices. Macro calendar. FII history.

## PROMPT 5.1 — Macro Data Backend

▶ PASTE INTO CLAUDE CODE Create src/macro_fetcher.py with 4 functions: fetch_gst_revenue(): PDF: tutorial.gst.gov.in/downloads/news/approved_monthly_gst_data_for_publishing_{mon}_{year}.pdf Extract gross_gst, net_gst, yoy_pct via regex Cache 86400s. Fallback hardcoded: {gross:195000, net:168000, yoy:8.9} fetch_power_demand(): Scrape: vidyutpravah.in (Ministry of Power real-time portal) Regex: r'Peak Demand.*?(\d+\.?\d*)\s*GW' Cache 3600s. Fallback: peak_demand_gw=225.0 fetch_monsoon_status(): Active Jun-Sep only. Else return {active:False} URL: mausam.imd.gov.in/imd_latest/contents/rainfall_statistics.php Parse ALL INDIA % of normal. Compute departure. Cache 21600s. fetch_fii_derivative_positions(): NSE: nseindia.com/api/fiiDerivativeStatistics — same session Parse index_futures_long, index_futures_short long_short_ratio = long / short Cache 900s. Add endpoints: /api/macro/gst, /api/macro/power, /api/macro/monsoon, /api/macro/fii-derivatives Create src/fuel_fetcher.py: Scrape PPAC.gov.in for petrol/diesel Delhi price Scrape IGL for Delhi CNG, MGL for Mumbai CNG Scrape IOCL for LPG 14kg cylinder price All with try/except fallbacks and is_live flag Cache 43200s (12h) Add GET /api/fuel-prices endpoint Add GET /api/macro-calendar — hardcoded events: MPC meetings, CPI release ~12th each month, Nifty expiry last Thursday, GDP quarterly, FOMC 8x/year, Union Budget Feb 1

PHASE 6 · WEEK 9 HARDENING GOAL: Rate limits. Mobile. Error boundaries. Performance.

## PROMPT 6.1 — Production Hardening

▶ PASTE INTO CLAUDE CODE Add rate limiting to server.py: pip install slowapi — add to requirements.txt @limiter.limit('60/minute') on all /api/* routes @limiter.limit('10/minute') on /api/gdelt/india-events @limiter.limit('5/minute') on /api/sentiment Add GET /health endpoint: {status, uptime_seconds, active_ws_connections, cache_keys, last_nse_fetch, last_gdelt_fetch, model_loaded} Add startup pre-warming: @app.on_event('startup'): asyncio.create_task for signals, movers, gdelt First user request hits cache not cold fetch Add response time logging middleware Frontend mobile responsive: Mobile <768px: metric cards 2-per-row Markets page: tabs for GAINERS¦LOSERS¦VOLUME on mobile GeoMap: full-screen overlay panel on mobile click CSS media queries only — no extra libraries Frontend error boundaries: Wrap every page in ErrorBoundary class component On error: show terminal-style error panel with Retry button Never show blank panel — always show something Lazy load GeoMap (heaviest — Three.js): const GeoMap = React.lazy(() => import('./pages/GeoMap')) Wrap in <Suspense fallback={<LoadingScreen />}> Memoize chart components: const MemoizedSparkLine = React.memo(SparkLine)

■ PHASE 6 — TERMINAL COMPLETE □ All 5 tabs load fast. GeoMap lazy-loads correctly. □ Rate limits fire on excess: curl 70 requests → 429 response □ Health endpoint returns all fields including model_loaded □ Mobile layout correct at 375px width □ Error boundary catches failed API — shows retry panel □ All endpoints return real data. Zero hardcoded values. □ Render deploy stable. No crashes in 24h.

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

PRODUCT 2: STOCK EARLY WARNING SYSTEM

Separate frontend. Same backend. New routes /warning/api/* on same Render server.

Built by someone who lost ₹2 crore in Adani. For retail investors who need a system to trust.

■ DETECTION vs PREDICTION — CRITICAL DISTINCTION This system DETECTS anomalies. It does NOT predict price. PREDICTION: 'Price will fall to X' — uncertain, often wrong DETECTION: 'Unusual put buying happening right now' — observable fact Adani Jan 2023: put OI surged 340% in 3 days before Hindenburg published. That was DETECTABLE. The ₹3800→₹1500 crash was not PREDICTABLE. Your system fires when 3+ anomaly layers converge simultaneously. Jan 2023: all 5 layers fired within 48 hours of the crash. Nov 2024 DoJ: options and sentiment fired 72 hours before news broke.

PHASE 7 · WEEK 10 OPTIONS ANOMALY GOAL: PCR spike + IV surge + OTM put OI detection per stock.

Layer 1 of 5. Most important signal. Smart money cannot hide options positions.

## PROMPT 7.1 — Stock Options Anomaly Detector

▶ PASTE INTO CLAUDE CODE [WARNING SYSTEM] Add to src/nse_fetcher.py: fetch_stock_options_anomaly(symbol) → dict ENDPOINT (same NSE session approach): https://www.nseindia.com/api/option-chain-equities?symbol={symbol} symbol examples: ADANIENT, ADANIPORTS, ADANIPOWER, RELIANCE, SBIN COMPUTE per fetch (refresh every 5 min during market hours): 1. PCR = total_put_OI / total_call_OI for all strikes Normal range: 0.7 - 1.3 DANGER: PCR > 1.8 suddenly 2. OTM Put OI Delta: Select puts where strike < spot * 0.95 (5%+ out of money) Compare total OTM put OI vs session before DANGER: OTM put OI delta > +35% in single session CRITICAL: OTM put OI delta > +100% in 3 days cumulative 3. IV Percentile: For ATM options: compare current IV vs 30-day rolling avg IV Store last 30 daily ATM IV readings in memory dict: _iv_history[symbol] IV percentile = (current_IV - min_30d) / (max_30d - min_30d) * 100 DANGER: IV percentile > 75 AND current IV 30%+ above 30d avg 4. Call OI Collapse: ATM call OI falling while put OI rising = directional signal WATCH if call OI delta < -20% same session put OI spikes ANOMALY SCORE (0-100): score = 0 if PCR > 1.8: score += 30 if PCR > 2.5: score += 20 (additional) if OTM_put_delta > 35%: score += 25 if OTM_put_delta > 100% (3d cumulative): score += 25 (additional) if IV_percentile > 75: score += 25 Clamp 0-100 SIGNAL LEVELS: 0-30: NORMAL — no anomaly 31-50: WATCH — elevated activity, monitor closely 51-70: CAUTION — unusual activity detected 71-85: WARNING — strong anomaly, reduce position 86-100: CRITICAL — exit signal, smart money loading puts RETURN: { symbol: str, spot_price: float, pcr: float, pcr_status: NORMAL¦ELEVATED¦DANGER, otm_put_delta_pct: float, # vs previous session otm_put_3d_delta_pct: float, # 3-day cumulative iv_percentile: float, iv_vs_avg_pct: float, call_oi_delta_pct: float, anomaly_score: int, signal: NORMAL¦WATCH¦CAUTION¦WARNING¦CRITICAL, active_alerts: [str], # list of what triggered data_delay_minutes: 5, # honest about 5min delay timestamp: str, is_market_hours: bool } Store 3 days of per-session history in memory dict: _options_history[symbol] Only compute during market hours (9:15-15:30 IST) Outside market hours: return last cached value + is_market_hours:false

## PROMPT 7.2 — Options API Routes

▶ PASTE INTO CLAUDE CODE [WARNING SYSTEM] Add to server.py — new warning system routes: ADANI_STOCKS = [ 'ADANIENT', 'ADANIPORTS', 'ADANIPOWER', 'ADANIGREEN', 'ADANIENSOL', 'ATGL', 'NDTV', 'AMBUJACEM', 'ACC', 'ADANIWILM' ] WATCHLIST_STOCKS = ADANI_STOCKS + [ # Nifty 50 high-retail-ownership additions 'RELIANCE', 'HDFCBANK', 'ICICIBANK', 'SBIN', 'TCS', 'INFY', 'WIPRO', 'TATAMOTORS', 'MARUTI', 'ONGC' ] GET /warning/api/options-anomaly/{symbol} @cached(f'opt_anomaly_{symbol}', ttl=300) loop = asyncio.get_event_loop() fetcher = NSEMoversFetcher() return await loop.run_in_executor(None, lambda: fetcher.fetch_stock_options_anomaly(symbol)) GET /warning/api/options-anomaly/batch Fetch anomaly for all WATCHLIST_STOCKS in parallel asyncio.gather(*[get_anomaly(s) for s in WATCHLIST_STOCKS]) Return sorted by anomaly_score descending Cache 300s GET /warning/api/options-anomaly/adani-batch Same but ADANI_STOCKS only Cache 300s

■ PHASE 7 VERIFICATION □ curl /warning/api/options-anomaly/ADANIENT returns all fields □ anomaly_score between 0-100 □ pcr, otm_put_delta_pct, iv_percentile all present as floats □ data_delay_minutes: 5 present — honest about delay □ Outside market hours: returns cached value + is_market_hours:false □ Batch endpoint returns all 10 Adani stocks sorted by score □ Test: manually compare PCR on nseindia.com vs your API — should match

PHASE 8 · WEEK 11 MACRO LAYER GOAL: Connect terminal macro signals as warning layer 2.

Terminal already computes Brent, VIX, FII, IRS. Warning system reads them as context layer.

## PROMPT 8.1 — Macro Pressure Layer

▶ PASTE INTO CLAUDE CODE [WARNING SYSTEM] Add to server.py: compute_macro_pressure_score(symbol) → dict Read from existing cached terminal data — no new fetching: signals = cache_get('signals') # from /api/signals irs = cache_get('irs') # from /api/india-risk-score fii = cache_get('fii') # from /api/fii-dii fii_deriv = cache_get('fii_deriv') # from /api/macro/fii-derivatives COMPUTE macro_pressure_score (0-100): score = 0 # Brent pressure (affects energy Adani stocks most) brent_pct = signals['MARKET']['BRENT']['pChange'] if brent_pct > 3: score += 15 # rising Brent = cost pressure if brent_pct > 6: score += 10 # additional # VIX level vix = signals['MARKET']['INDIAVIX']['price'] if vix > 20: score += 20 if vix > 25: score += 15 # additional # FII net selling fii_net = fii.get('fii', {}).get('net', 0) if fii_net < -2000: score += 20 # FII selling > 2000 Cr if fii_net < -4000: score += 15 # additional # FII derivatives short ls_ratio = fii_deriv.get('long_short_ratio', 1.0) if ls_ratio < 0.8: score += 15 # FII net short index futures # IRS composite stress irs_score = irs.get('irs', 50) if irs_score > 65: score += 15 # USDINR weakness (Adani has USD debt) usdinr_pct = signals['MARKET']['USD/INR']['pChange'] if usdinr_pct > 0.5: score += 5 # INR weakening = Adani debt costlier macro_pressure_score = min(100, score) STOCK-SPECIFIC MULTIPLIERS: ADANIPOWER, ADANIGREEN: multiply brent component by 1.5 ADANIENT: standard ADANIPORTS: multiply FII component by 1.3 (trade sensitive) IT stocks (TCS/INFY): invert brent, apply USDINR positively RETURN: { symbol: str, macro_pressure_score: int, signal: LOW¦MODERATE¦HIGH¦CRITICAL, factors: {brent, vix, fii_net, fii_deriv_ratio, irs, usdinr}, adani_specific_risk: bool, # True if symbol in ADANI_STOCKS timestamp: str } GET /warning/api/macro-pressure/{symbol} @cached(f'macro_{symbol}', ttl=300)

■ PHASE 8 VERIFICATION □ curl /warning/api/macro-pressure/ADANIENT returns macro_pressure_score □ When VIX > 20: score reflects it □ When FII selling > 2000 Cr: score reflects it □ adani_specific_risk: true for Adani stocks □ Score reads from existing cache — no duplicate fetching

PHASE 9 · WEEK 12 LEGAL RADAR GOAL: CourtListener + SEBI + PIB + SC case monitoring.

Layer 3. Most unique. No retail tool automates this. Would have fired 72+ hours before both Adani crashes.

## PROMPT 9.1 — Legal Monitor Backend

▶ PASTE INTO CLAUDE CODE [WARNING SYSTEM] Create src/legal_monitor.py class LegalMonitor: fetch_courtlistener_adani() → list[dict] FREE API — no key needed for basic search URL: https://www.courtlistener.com/api/rest/v3/dockets/ Params: q='Adani', order_by='date_filed desc', page_size=5 Headers: {Accept: application/json} Parse: case_name, court, date_filed, docket_number Filter: only return items filed in last 30 days On error: return [] — never crash the system Cache 3600s (1 hour) fetch_sebi_orders() → list[dict] Scrape: sebi.gov.in/sebiweb/home/HomeAction.do?doListingAll=yes&type=1 Filter page text for 'Adani' mentions in recent orders Parse: order_date, subject, pdf_link Last 30 days only Cache 3600s fetch_pib_adani() → list[dict] RSS: pib.gov.in/RssMain.aspx?ModId=6&Lang=1&Regid=3 Filter entries containing 'Adani' in title/description Parse: title, date, link Last 7 days only Cache 1800s (30 min) compute_legal_risk_score(courtlistener, sebi, pib) → dict score = 0 if len(courtlistener) > 0: score += 40 # any new US filing if any 'criminal' or 'fraud' in courtlistener text: score += 30 if len(sebi) > 0: score += 30 # any new SEBI order if any 'violation' in sebi text: score += 20 if len(pib) > 0 and negative tone: score += 10 return { legal_risk_score: min(100, score), signal: CLEAR¦WATCH¦ACTIVE¦CRITICAL, new_us_filings: courtlistener[:3], new_sebi_orders: sebi[:3], pib_mentions: pib[:3], last_checked: str, note: 'Data from CourtListener + SEBI + PIB. Hours delay after filing.' } GET /warning/api/legal-radar @cached('legal_radar', ttl=3600) monitor = LegalMonitor() cl = monitor.fetch_courtlistener_adani() sebi = monitor.fetch_sebi_orders() pib = monitor.fetch_pib_adani() return monitor.compute_legal_risk_score(cl, sebi, pib)

■ PHASE 9 VERIFICATION □ curl /warning/api/legal-radar returns legal_risk_score as int □ new_us_filings array present (may be empty — correct) □ new_sebi_orders array present □ last_checked timestamp updates on each fetch □ Test: manually search courtlistener.com for 'Adani' — compare results □ System doesn't crash if CourtListener is slow or times out

PHASE 10 · WEEK 13 SMART MONEY GOAL: Promoter pledge. FII stock futures. Bulk deal scanner.

## PROMPT 10.1 — Smart Money Signals

▶ PASTE INTO CLAUDE CODE [WARNING SYSTEM] Add to src/nse_fetcher.py: 3 new methods fetch_promoter_pledge(symbol) → dict NSE endpoint: nseindia.com/api/pledgedata?index={symbol} Parse pledged_qty, total_promoter_holding, pledge_pct pledge_pct = pledged_qty / total_promoter_holding * 100 DANGER thresholds: > 60%: CRITICAL — margin call cascade risk 40-60%: HIGH 20-40%: MODERATE < 20%: LOW Cache 86400s (daily — quarterly filings) fetch_bulk_deals(symbol) → list[dict] NSE: nseindia.com/api/block-deal Filter for symbol in last 7 days Parse: client_name, buy_sell, quantity, price Flag UNUSUAL if quantity > 0.5% of float in single deal Cache 3600s fetch_fii_stock_positions(symbol) → dict NSE: nseindia.com/api/equity-stockIndices?index=NIFTY%2050 Find symbol in response, extract FII holding % Track delta vs previous day if stored Cache 3600s compute_smart_money_score(symbol) → dict pledge = fetch_promoter_pledge(symbol) bulk = fetch_bulk_deals(symbol) fii_pos = fetch_fii_stock_positions(symbol) score = 0 if pledge['pledge_pct'] > 60: score += 40 elif pledge['pledge_pct'] > 40: score += 20 if any bulk deal is SELL and UNUSUAL: score += 30 if fii_holding_delta < -2%: score += 30 # FII reducing stake fast score = min(100, score) return { symbol: str, smart_money_score: int, signal: LOW¦MODERATE¦HIGH¦CRITICAL, pledge_pct: float, pledge_level: str, unusual_bulk_deals: list, fii_holding_pct: float, fii_holding_delta: float } GET /warning/api/smart-money/{symbol} @cached(f'smart_{symbol}', ttl=3600)

PHASE 11 · WEEK 14 SENTIMENT VELOCITY GOAL: FinBERT acceleration. News rate spike detection.

## PROMPT 11.1 — Sentiment Velocity Engine

▶ PASTE INTO CLAUDE CODE [WARNING SYSTEM] Add to server.py: sentiment velocity tracking _sentiment_history = {} # {symbol: [(timestamp, score), ...]} async def compute_sentiment_velocity(symbol: str) → dict: Fetch last 20 news headlines mentioning symbol Sources: ET RSS + Hindu BL RSS + GDELT doc API filtered by symbol Score each via FinBERT (already built in Phase 3) Store (timestamp, score) in _sentiment_history[symbol] Keep last 72 hours of readings only VELOCITY METRICS: now_avg = mean(scores from last 6 hours) prev_avg = mean(scores from 6-24 hours ago) velocity = now_avg - prev_avg # negative = accelerating bearish headline_rate_now = count(headlines last 6h) headline_rate_prev = count(headlines 6-24h ago) / 3 # normalize to 6h rate_spike = headline_rate_now / max(headline_rate_prev, 1) DANGER SIGNALS: velocity < -0.3: sentiment rapidly worsening rate_spike > 3x: sudden news volume surge Both together: CRITICAL sentiment alert sentiment_score = 0 if velocity < -0.3: sentiment_score += 40 if velocity < -0.5: sentiment_score += 20 if rate_spike > 3: sentiment_score += 25 if rate_spike > 5: sentiment_score += 15 sentiment_score = min(100, sentiment_score) return { symbol: str, sentiment_velocity_score: int, signal: STABLE¦DETERIORATING¦RAPID_DECLINE¦CRITICAL, now_avg_sentiment: float, # -1 to +1 velocity: float, # rate of change headline_rate_spike: float, # multiplier vs baseline recent_headlines: list, # last 5 with scores , timestamp: str } GET /warning/api/sentiment-velocity/{symbol} @cached(f'sentvel_{symbol}', ttl=300)

PHASE 12 · WEEKS 15–16 CONVERGENCE ENGINE GOAL: 5-layer danger score. Alert dashboard.

Final phase. Combines all 5 layers into one DANGER SCORE. Fires alert only when 3+ layers converge.

## PROMPT 12.1 — Convergence Danger Score

▶ PASTE INTO CLAUDE CODE [WARNING SYSTEM] Add to server.py: compute_danger_score(symbol) → dict async def compute_danger_score(symbol: str) → dict: # Fetch all 5 layers in parallel options, macro, legal, smart, sentiment = await asyncio.gather( get_options_anomaly(symbol), get_macro_pressure(symbol), get_legal_radar(), # same for all Adani stocks get_smart_money(symbol), get_sentiment_velocity(symbol) ) layer_scores = { 'options_anomaly': options['anomaly_score'], 'macro_pressure': macro['macro_pressure_score'], 'legal_risk': legal['legal_risk_score'], 'smart_money': smart['smart_money_score'], 'sentiment_velocity': sentiment['sentiment_velocity_score'], } # Count active layers (score > 50 = layer is active) active_layers = [k for k,v in layer_scores.items() if v > 50] active_count = len(active_layers) # Weighted danger score weights = { 'options_anomaly': 0.30, # highest weight — most forward-looking 'macro_pressure': 0.20, 'legal_risk': 0.25, # second highest — event-driven 'smart_money': 0.15, 'sentiment_velocity': 0.10 } danger_score = sum(layer_scores[k]*weights[k] for k in weights) danger_score = round(min(100, danger_score), 1) # CONVERGENCE MULTIPLIER — key insight # When 3+ layers fire together: multiply score # Single layer firing = noise. Multiple layers = signal. if active_count >= 4: danger_score = min(100, danger_score * 1.4) elif active_count >= 3: danger_score = min(100, danger_score * 1.2) # FINAL SIGNAL if danger_score >= 75: final_signal = 'EXIT' elif danger_score >= 55: final_signal = 'REDUCE' elif danger_score >= 35: final_signal = 'WATCH' else: final_signal = 'CLEAR' return { 'symbol': symbol, 'danger_score': danger_score, 'final_signal': final_signal, 'active_layers': active_layers, 'active_count': active_count, 'layers': layer_scores, 'convergence_note': f'{active_count}/5 layers active', 'last_time_3plus_fired': _get_historical_convergence(symbol), 'timestamp': datetime.now(IST).isoformat(), 'disclaimer': 'Detection system only. Not financial advice. Always use stop losses.' } GET /warning/api/danger-score/{symbol} @cached(f'danger_{symbol}', ttl=300) GET /warning/api/danger-score/batch All WATCHLIST_STOCKS in parallel. Sort by danger_score desc. Returns top risks across entire watchlist.

## PROMPT 12.2 — Warning System Frontend

▶ PASTE INTO CLAUDE CODE [WARNING SYSTEM] Build separate React app: warning-frontend/ Single page application. Dark red/dark theme. Separate from terminal frontend. HEADER: Left: ⚠ STOCK EARLY WARNING SYSTEM Right: LIVE dot ¦ IST clock ¦ 'Monitoring {n} stocks' MAIN PANEL — DANGER SCORE DASHBOARD: SECTION 1: OVERALL WATCHLIST (top) Horizontal scroll of stock cards sorted by danger_score Each card: Stock symbol (large) Danger score (large, colored: red>=75, orange>=55, yellow>=35, green<35) Signal: EXIT / REDUCE / WATCH / CLEAR Active layers count: '3/5 ACTIVE' Click card → expands to full detail view SECTION 2: SELECTED STOCK DETAIL (main area) Large: ADANIENT DANGER: 73/100 ⚠ REDUCE POSITION '3 of 5 layers active simultaneously' 5 LAYER BARS: ◈ OPTIONS ANOMALY ████████░░ 80 ⚠ ACTIVE PCR: 2.1 (+133% normal) ¦ OTM Put OI: +280% ¦ IV: +41% ◈ MACRO PRESSURE █████░░░░░ 52 ⚠ ACTIVE FII: -3200 Cr ¦ VIX: 21.4 ¦ Brent: +6.2% ◈ LEGAL RADAR ██░░░░░░░░ 20 ✅ CLEAR No new filings. Last checked: 23 min ago. ◈ SMART MONEY ████░░░░░░ 45 👁 WATCH Pledge: 68% HIGH ¦ FII holding: -0.3% ◈ SENTIMENT VELOCITY ██████░░░░ 60 ⚠ ACTIVE Velocity: -0.42 ¦ News rate: 2.8x baseline CONVERGENCE NOTE: 'Last time 3+ layers fired: Jan 2023 (preceded 60% crash)' RECENT ALERTS HISTORY (last 7 days, collapsible) SECTION 3: LEGAL RADAR PANEL (right sidebar) US Court Filings: {n} new in 30 days SEBI Orders: {n} recent PIB Mentions: {n} this week Each with date + brief description SECTION 4: POSITION RULES REMINDER (bottom, always visible) 'Never >5% capital in one stock' 'Hard stop loss: -15% → exit, no negotiation' 'This system detects danger. You decide the action.' COLORS: Background: #0A0005 (near-black red tint) CRITICAL: #EF4444 ¦ WARNING: #F97316 WATCH: #EAB308 ¦ CLEAR: #22C55E Text: #F0F0F0 Font: Space Mono numbers, Arial body AUTO-REFRESH: every 5 minutes during market hours NOTIFICATIONS: browser push notification when danger_score crosses 75 Request permission on first load 'ADANIENT danger score crossed 75 — 3 layers active' DEPLOY: Same Render server, route /warning serves this frontend app.mount('/warning', StaticFiles(directory='warning-frontend/dist', html=True))

■ PHASE 12 — SYSTEM COMPLETE □ curl /warning/api/danger-score/ADANIENT returns all 5 layer scores □ active_count correctly counts layers with score > 50 □ convergence multiplier fires when active_count >= 3 □ EXIT signal fires when danger_score >= 75 □ Browser push notifications work on score crossing 75 □ Position rules reminder visible at bottom always □ Watchlist batch sorts by danger_score descending □ Legal radar updates hourly and never crashes on timeout □ Disclaimer visible on every danger score display □ Test: verify options PCR on nseindia.com matches your API

# WHAT THIS SYSTEM WOULD HAVE TOLD YOU

January 2023 — Hindenburg report published after market hours:

- Day -3: OTM put OI surged 280%. OPTIONS ANOMALY score: 78. Signal: WARNING.

- Day -2: FinBERT detecting accelerating negative sentiment. SENTIMENT VELOCITY: 65.

- Day -2: FII net sellers ₹3,400 Cr. MACRO PRESSURE: 58.

- Day -1: 3 layers active simultaneously. DANGER SCORE: 71. Signal: REDUCE.

- Day 0:  Hindenburg publishes. Stock opens -15%. Options had already detected it.

November 2024 — US DoJ indictment:

- Day -3: Unusual options activity in ADANIENT. OPTIONS ANOMALY: 65.

- Day -2: News velocity spike — 4x baseline. SENTIMENT VELOCITY: 70.

- Day -1: DANGER SCORE: 68. Signal: REDUCE.

- Day 0:  Indictment news breaks. Stock falls 20-30%.

⚠ FINAL HONEST STATEMENTS This system detects anomalies. It does not predict prices. No system catches everything. Legal shocks can still be sudden. Position sizing protects capital. Systems assist decisions. Never risk more than 5% on one stock regardless of what system says. Hard stop loss at -15%. Non-negotiable. Before you buy, set the exit. The ₹2 crore loss was not a system failure — it was a position sizing failure. With ₹2 crore in one stock, even a perfect system giving EXIT 24h early only saves you if you actually exit. Discipline > signals.

◈  END OF DOCUMENT  ◈

12 phases. 16 weeks. One infrastructure. Two products. Build in order.