INDIA MACRO TERMINAL

Complete Build Guide — End to End

All 9 Phases · Globe Coloring · Font · NSE Fix · ML Pipeline · New Pages · Deployment

Author: M. Srinath Swamy

BSc Honours Data Science · Bhavans Vivekananda College, Hyderabad

April 2026

# Current State of the Project

Before touching any code, here is an honest assessment of what is working, what is broken, and why — based on a full read of your source files.

## What is Working

- React + Vite frontend — builds and serves correctly

- Three-tab navigation: PULSE, GEO MAP, MARKETS

- WebSocket live broadcast loop from FastAPI

- yfinance fallback for index prices (NIFTY, SENSEX, BANKNIFTY, VIX)

- GDELT fetcher with 3-attempt retry — partially working

- FinBERT via HuggingFace Inference API — connected

- LightGBM model skeleton in model.py — structure correct, untrained

- Signal engine hybrid logic (rule-based + ML) — correct design

- Sector heatmap — loads from yfinance sector tickers

- MARKETS page — Top Gainers, Losers, Volume Shockers, Sparklines

## What is Broken and Why

| Issue | Root Cause |
| --- | --- |
| NSE API shows N/A | NSE blocks all cloud IPs (Render, AWS, GCP). This is intentional by NSE. Not a bug in your code. |
| GTI showing 0 | GDELT API rate-limits under load. Your fetcher retries 3 times but the backoff delay (2s) is too short. |
| FII/DII N/A | Same NSE IP block. The nse_session_manager cannot establish a valid session from a cloud server. |
| Globe no country colors | polygonCapColor in MainGlobe.jsx returns the same flat dark color for every country. One line fix. |
| Font looks generic | Space Mono is a fine font but used inconsistently. Body text falls back to Arial everywhere. |
| LightGBM model inactive | No lgb_model.pkl file exists. model.py loads it only if the file is found. Without it, the engine is 100% rule-based. |
| Bottom half of PULSE blank | FII/DII and GTI panels render empty containers when data is N/A. Layout collapses. |

⚠  The NSE block is a hard infrastructure block, not a code bug. Even fixing all your code will not resolve it. The solution is to switch data sources entirely.

# Phase 1 — Globe Country Risk Coloring

Time estimate: 30 minutes. This is a one-file change in MainGlobe.jsx. The fix maps GDELT country_scores to polygon colors.

## What Needs to Change

Currently your polygonCapColor prop returns the same color for every country:

// CURRENT — wrong polygonCapColor={() => 'rgba(25, 30, 45, 0.4)'}

It needs to look up each country's tension score from GDELT and return the appropriate risk color:

// FIXED — dynamic risk coloring polygonCapColor={(polygon) => { const name = polygon.properties?.ADMIN ¦¦ polygon.properties?.name ¦¦ ''; const score = countryScores[name] ?? countryScores[polygon.properties?.ISO_A2] ?? null; if (score === null) return 'rgba(20, 25, 40, 0.5)'; // unknown — dark slate if (score >= 75) return 'rgba(255, 68, 68, 0.75)'; // CRITICAL — red if (score >= 50) return 'rgba(255, 140, 0, 0.70)'; // HIGH — orange if (score >= 30) return 'rgba(59, 130, 246, 0.65)'; // MEDIUM — blue return 'rgba(0, 204, 112, 0.50)'; // LOW — green }

## Step-by-Step Instructions

### Step 1 — Update MainGlobe.jsx props

Open: frontend/src/components/MainGlobe.jsx

Add countryScores as a prop in the component signature:

const MainGlobe = ({ gtiValue = 50, onCountryClick, countryScores = {} }) => {

### Step 2 — Replace polygonCapColor

Find the line with polygonCapColor (around line 90) and replace it entirely:

polygonCapColor={(polygon) => { const name = polygon.properties?.ADMIN ¦¦ polygon.properties?.name ¦¦ ''; const isoA2 = polygon.properties?.ISO_A2 ¦¦ ''; const score = countryScores[name] ?? countryScores[isoA2] ?? null; if (score === null) return 'rgba(20, 25, 40, 0.5)'; if (score >= 75) return 'rgba(255, 68, 68, 0.75)'; if (score >= 50) return 'rgba(255, 140, 0, 0.70)'; if (score >= 30) return 'rgba(59, 130, 246, 0.65)'; return 'rgba(0, 204, 112, 0.50)'; }

### Step 3 — Add polygonLabel for hover tooltip

Add this prop after polygonStrokeColor in the Globe component:

polygonLabel={(polygon) => { const name = polygon.properties?.ADMIN ¦¦ polygon.properties?.name ¦¦ 'Unknown'; const score = countryScores[name] ?? null; const level = score === null ? 'No data' : score >= 75 ? 'CRITICAL' : score >= 50 ? 'HIGH' : score >= 30 ? 'MEDIUM' : 'LOW'; return `<div style='background:#0D0D1A;border:1px solid #1A1A2E;padding:8px 12px; border-radius:4px;font-family:monospace;font-size:12px;color:#fff'> <b>${name}</b><br/>Risk: ${level}${score !== null ? ' (' + Math.round(score) + ')' : ''} </div>`; }

### Step 4 — Pass countryScores from GeoMap.jsx

Open: frontend/src/pages/GeoMap.jsx

Find where MainGlobe is rendered and add the countryScores prop:

// The GDELT API already returns country_scores. // gdeltData.country_scores is a dict of { countryName: score } <MainGlobe gtiValue={gdeltData?.gti ¦¦ 50} onCountryClick={handleCountryClick} countryScores={gdeltData?.country_scores ¦¦ {}} // ADD THIS LINE />

### Step 5 — Add legend to GeoMap.jsx

Add this component inside GeoMap, placed over the globe in the top-left:

const RiskLegend = () => ( <div style={{ position: 'absolute', top: 16, left: 16, zIndex: 10, background: 'rgba(13,13,26,0.85)', border: '1px solid #1A1A2E', borderRadius: 6, padding: '10px 14px', }}> {[ { color: 'rgba(255,68,68,0.75)', label: 'CRITICAL 75+' }, { color: 'rgba(255,140,0,0.70)', label: 'HIGH 50-74' }, { color: 'rgba(59,130,246,0.65)', label: 'MEDIUM 30-49' }, { color: 'rgba(0,204,112,0.50)', label: 'LOW <30' }, { color: 'rgba(20,25,40,0.5)', label: 'NO DATA' }, ].map(({ color, label }) => ( <div key={label} style={{ display: 'flex', alignItems: 'center', gap: 8, marginBottom: 4 }}> <div style={{ width: 14, height: 14, borderRadius: 2, background: color }} /> <span style={{ fontFamily: 'monospace', fontSize: 10, color: '#8892A0' }}>{label}</span> </div> ))} </div> );

⚠  The GDELT geo_scores API uses ISO country codes (IN, CN, US) but the GeoJSON uses full country names (India, China, United States). The lookup code above handles both. If a country still shows no color, check what key GDELT is returning for it and add it to the IMPACT_MAP in GeoMap.jsx.

# Phase 2 — Font Upgrade

Time estimate: 10 minutes. Your current font stack (Space Mono + Arial) is functional but generic. The fix is to add one premium font pair and apply it consistently.

## Recommended Font Pair

| Role | Font |
| --- | --- |
| Headings / Logo / Labels | Syne (Google Fonts) — geometric, distinctive, not overused |
| Data / Mono / Tickers | JetBrains Mono — better than Space Mono for numbers |
| Body / Descriptions | Inter — clean, readable at small sizes |

## Step-by-Step Instructions

### Step 1 — Update Google Fonts import in index.css

Open: frontend/src/index.css

Replace the existing @import line at the top:

/* REPLACE THIS: */ @import url('https://fonts.googleapis.com/css2?family=Space+Mono:ital,wght@0,400;0,700;1,400;1,700&display=swap'); /* WITH THIS: */ @import url('https://fonts.googleapis.com/css2? family=Syne:wght@400;600;700;800& family=JetBrains+Mono:wght@400;500;700& family=Inter:wght@300;400;500;600& display=swap');

### Step 2 — Update CSS variables in index.css

Find the :root block and update the font variables:

:root { /* ... existing color vars ... */ --font-display: 'Syne', sans-serif; /* headings, logo, nav */ --font-mono: 'JetBrains Mono', monospace; /* prices, tickers, code */ --font-body: 'Inter', sans-serif; /* descriptions, labels */ }

### Step 3 — Update App.jsx logo and tab styles

Open: frontend/src/App.jsx

In the styles object, update logo and tab fontFamily:

logo: { fontFamily: "'Syne', sans-serif", // was Space Mono fontSize: 15, fontWeight: 800, letterSpacing: '0.08em', // ... rest unchanged }, tab: (isActive) => ({ fontFamily: "'Syne', sans-serif", // was Space Mono fontSize: 11, fontWeight: 700, letterSpacing: '0.12em', // ... rest unchanged }),

### Step 4 — Update price display fonts across Pulse.jsx

Open: frontend/src/pages/Pulse.jsx

Any large price numbers should use JetBrains Mono:

// For all large price values, use: fontFamily: "'JetBrains Mono', monospace" // For card labels and section titles, use: fontFamily: "'Syne', sans-serif" // For descriptions and news ticker, use: fontFamily: "'Inter', sans-serif"

✓  JetBrains Mono renders numbers at equal width — this prevents the price display from jumping left-right as digits change. This is why Bloomberg Terminal uses monospace for all price data.

# Phase 3 — Fix NSE API (Switch Data Sources)

Time estimate: 2-3 hours. This is the most important backend fix. NSE intentionally blocks all cloud server IPs. This is not fixable by changing headers or session logic. You must switch to APIs that permit cloud access.

## Replacement Data Sources

| Data Needed | Recommended Source |
| --- | --- |
| FII/DII flows | NSDL FII/FPI data (public PDF) — parse with pdfplumber, or use Investing.com unofficial endpoint |
| NSE Nifty movers | yfinance — already your fallback, make it primary |
| Sector indices | yfinance — already working via SECTOR_TICKERS dict |
| FII net buy/sell approximation | Derive from yfinance: compare large-cap volume vs previous 10-day average |
| Real FII data (accurate) | Upstox API — free tier, allows cloud, provides historical FII data |

## Immediate Fix — Make yfinance Primary for Movers

### Step 1 — Edit nse_fetcher.py

Open: src/nse_fetcher.py

The current code tries NSE first and falls back to yfinance. Invert this — make yfinance primary and remove the NSE session dependency:

def fetch(self): """Primary: yfinance. NSE is retired (cloud IP blocked).""" logging.info('Fetching movers via yfinance (primary)') return self._fetch_yfinance_fallback()

### Step 2 — Build FII proxy from yfinance volume data

Add this method to NSEMoversFetcher in nse_fetcher.py. It approximates institutional flows using large-cap volume patterns:

def get_fii_proxy(self): """ Derives a FII buy/sell signal from large-cap volume vs 20-day avg. High volume + price up = likely institutional buying. High volume + price down = likely institutional selling. This is an approximation only. Not real FII data. """ proxy_tickers = ['HDFCBANK.NS', 'RELIANCE.NS', 'INFY.NS', 'TCS.NS', 'ICICIBANK.NS'] try: data = yf.download(proxy_tickers, period='25d', progress=False) volume = data['Volume'] close = data['Close'] avg_vol = volume.iloc[:-5].mean() recent_vol = volume.iloc[-5:].mean() recent_change = (close.iloc[-1] - close.iloc[-5]) / close.iloc[-5] * 100 vol_ratio = recent_vol / avg_vol avg_change = recent_change.mean() if vol_ratio.mean() > 1.15 and avg_change > 0.3: return {'signal': 'BUYING', 'confidence': 'MODERATE', 'note': 'Volume proxy'} elif vol_ratio.mean() > 1.15 and avg_change < -0.3: return {'signal': 'SELLING', 'confidence': 'MODERATE', 'note': 'Volume proxy'} return {'signal': 'NEUTRAL', 'confidence': 'LOW', 'note': 'Volume proxy'} except Exception as e: logging.error(f'FII proxy error: {e}') return {'signal': 'N/A', 'confidence': 'NONE', 'note': 'Data unavailable'}

### Step 3 — Update the FII/DII panel in IndiaContextPanels.jsx

Open: frontend/src/components/IndiaContextPanels.jsx

Replace the N/A display with the proxy data and add a clear disclaimer:

// Replace the N/A text with: <div style={{ fontSize: 10, color: '#FFB347', marginTop: 4 }}> {fiiData?.note === 'Volume proxy' ? 'Institutional proxy (volume-derived) — real FII data unavailable from cloud' : 'NSE API unavailable — check back later' } </div>

⚠  Do NOT present the volume proxy as real FII data in your UI. It is an approximation. Always show the disclaimer. Academic projects that misrepresent data sources fail peer review.

# Phase 4 — Fix GDELT Retry + GTI Stabilization

Time estimate: 1 hour. The GTI shows 0 because GDELT rate-limits your server and the retry backoff (2 seconds) is not long enough. Also, a GTI of 0 is statistically impossible — it should default to 50 (neutral) when data is unavailable.

## Step-by-Step Instructions

### Step 1 — Increase retry backoff in gdelt_fetcher.py

Open: src/gdelt_fetcher.py

Find both retry loops (in fetch_events and fetch_geo_scores). Change the sleep duration:

# CURRENT (too fast): await asyncio.sleep(2 * (attempt + 1)) # 2s, 4s # REPLACE WITH (exponential backoff): await asyncio.sleep(5 * (2 ** attempt)) # 5s, 10s, 20s

### Step 2 — Add jitter to avoid thundering herd

Add this import at the top of gdelt_fetcher.py if not present:

import random

Then update the sleep to include jitter:

jitter = random.uniform(0, 2) await asyncio.sleep(5 * (2 ** attempt) + jitter)

### Step 3 — Fix the GTI default value

In gdelt_fetcher.py, in the compute_india_gti method, the default when no data is available returns 50.0. This is already correct in your code. However in server.py the GTI is sometimes broadcast as 0. Find where gti is set in the broadcast loop and add a guard:

# In server.py, wherever gti is broadcast: gti_value = gdelt_data.get('gti', 50) if gdelt_data else 50 gti_value = max(0, min(100, gti_value)) if gti_value else 50 # Never allow 0 — minimum meaningful value is 5 gti_value = max(5, gti_value)

### Step 4 — Cache GDELT data longer

GDELT data does not change minute-by-minute. In server.py, find your cached decorator for the GDELT endpoint and increase the TTL:

# CURRENT: @cached('gdelt_india', ttl=900) # 15 minutes # CHANGE TO: @cached('gdelt_india', ttl=1800) # 30 minutes — reduces rate limit hits

# Phase 5 — Three New Pages

You need three new pages added to the React app: COMMODITIES, SIGNALS, and RISK. Each requires both a frontend component and backend API endpoints.

## Step 1 — Add tabs to App.jsx

Open: frontend/src/App.jsx

Find the TABS constant at the top and add three new tabs:

const TABS = ['PULSE', 'GEO MAP', 'MARKETS', 'COMMODITIES', 'SIGNALS', 'RISK'];

Then in the content section, add the three new page renders:

import Commodities from './pages/Commodities.jsx'; import Signals from './pages/Signals.jsx'; import Risk from './pages/Risk.jsx'; // In the content section, after Markets: {activeTab === 'COMMODITIES' && <Commodities liveData={liveData} />} {activeTab === 'SIGNALS' && <Signals />} {activeTab === 'RISK' && <Risk />}

## Page A — COMMODITIES Page

Create file: frontend/src/pages/Commodities.jsx

This page shows Gold, Silver, Copper live India prices with BUY/SELL signal cards. The signal logic derives from price momentum, IMSI score, and RSI approximation using yfinance 30-day data.

### Backend — Add /api/commodities endpoint to server.py

@app.get('/api/commodities') async def get_commodities(): """Live India commodity prices with signal recommendations.""" tickers = { 'GOLD': 'GC=F', # Gold futures (USD, convert to INR) 'SILVER': 'SI=F', # Silver futures 'COPPER': 'HG=F', # Copper futures 'BRENT': 'BZ=F', # Brent crude 'NATGAS': 'NG=F', # Natural gas } try: data = yf.download(list(tickers.values()), period='30d', progress=False) usd_inr = yf.Ticker('USDINR=X').fast_info['lastPrice'] result = {} for name, ticker in tickers.items(): closes = data['Close'][ticker].dropna() if len(closes) < 2: continue price_usd = closes.iloc[-1] price_inr = price_usd * usd_inr change_1d = (closes.iloc[-1] - closes.iloc[-2]) / closes.iloc[-2] * 100 change_30d = (closes.iloc[-1] - closes.iloc[0]) / closes.iloc[0] * 100 # Simple RSI (14-period approximation) delta = closes.diff().dropna() gain = delta.clip(lower=0).rolling(14).mean().iloc[-1] loss = (-delta.clip(upper=0)).rolling(14).mean().iloc[-1] rsi = 100 - (100 / (1 + gain/loss)) if loss != 0 else 50 # Signal logic if rsi < 35 and change_30d < -5: signal = 'BUY'; confidence = 78 elif rsi > 65 and change_30d > 5: signal = 'SELL'; confidence = 72 else: signal = 'HOLD'; confidence = 55 result[name] = { 'price_inr': round(price_inr, 2), 'price_usd': round(price_usd, 2), 'change_1d': round(change_1d, 2), 'change_30d': round(change_30d, 2), 'rsi': round(rsi, 1), 'signal': signal, 'confidence': confidence, } return result except Exception as e: return {'error': str(e)}

### Frontend — Commodities.jsx structure

The page renders three sections: price cards at top, signal cards in the middle, and a 30-day sparkline chart row at the bottom.

// frontend/src/pages/Commodities.jsx import { useState, useEffect } from 'react'; import { LineChart, Line, ResponsiveContainer, Tooltip } from 'recharts'; export default function Commodities({ liveData }) { const [data, setData] = useState(null); const [loading, setLoading] = useState(true); useEffect(() => { fetch('/api/commodities') .then(r => r.json()) .then(d => { setData(d); setLoading(false); }) .catch(() => setLoading(false)); const id = setInterval(() => { fetch('/api/commodities').then(r => r.json()).then(setData); }, 5 * 60 * 1000); // refresh every 5 min return () => clearInterval(id); }, []); // Render price card, signal card, chart for each commodity // See full component code in Section 5A below }

## Page B — SIGNALS Page

Create file: frontend/src/pages/Signals.jsx

This page renders the Live Intelligence Feed table (like your Image 1) and the BUY/SELL signal cards (like Image 2). Data comes from your existing signal_engine.py.

### Backend — Add /api/signals endpoint

@app.get('/api/signals') async def get_signals(): """Returns structured signal cards for the Signals page.""" # Fetch current features prices = await fetch_prices_internal() # reuse existing price fetch features = compute_features(prices) # reuse existing feature computation indices = compute_indices(features) # reuse existing index scoring signal = engine.generate_signal(features, indices) instruments = [ {'symbol': 'NIFTY 50', 'type': 'INDEX'}, {'symbol': 'BRENT CRUDE', 'type': 'COMMODITY'}, {'symbol': 'USD/INR', 'type': 'FX'}, {'symbol': 'GOLD', 'type': 'COMMODITY'}, {'symbol': 'BANKNIFTY', 'type': 'INDEX'}, ] feed = [] for inst in instruments: feed.append({ 'instrument': inst['symbol'], 'type': inst['type'], 'direction': signal['direction'], 'confidence': int(signal['confidence'] * 100), 'grade': 'A+' if signal['confidence'] > 0.85 else 'A' if signal['confidence'] > 0.75 else 'B+', 'level': signal['level'], 'drivers': signal['drivers'][:2], }) return { 'feed': feed, 'imsi': signal['imsi_breakdown'], 'timestamp': signal['timestamp'], }

### Frontend — Signals.jsx structure

// frontend/src/pages/Signals.jsx // Two sections: // 1. Intelligence Feed — a table with columns: Priority ¦ Instrument ¦ Event ¦ Conf ¦ Grade ¦ Direction // 2. Signal Cards — 3 cards side by side: NIFTY (BUY/SELL), USD/INR, BRENT // Each card shows: direction badge, confidence bar, entry/TP/SL/RR // Entry/TP/SL for index signals — derive from current price: // entry = current price // TP = entry * 1.015 if BUY, entry * 0.985 if SELL (1.5% target) // SL = entry * 0.990 if BUY, entry * 1.010 if SELL (1.0% stop) // RR = (TP - entry) / (entry - SL) -- should be ~1.5:1 // IMPORTANT: Always show the disclaimer below signal cards: // 'Signals are generated by rule-based + ML model. Not financial advice.'

## Page C — RISK Page

Create file: frontend/src/pages/Risk.jsx

This page renders the Global Risk Score gauge (like Image 4) and the Live Event Feed with shock percentages (like Image 3).

### Backend — Add /api/risk endpoint

@app.get('/api/risk') async def get_risk(): """Global risk score and event shock feed.""" gdelt = cache_get('gdelt_india') events = gdelt.get('events', []) if gdelt else [] gti = gdelt.get('gti', 50) if gdelt else 50 # Compute shock scores from GDELT tone event_feed = [] for evt in events[:8]: tone = evt.get('tone', 0) shock = min(99, int(abs(tone) * 10 + 20)) category = categorize_event(evt['title']) # see below event_feed.append({ 'title': evt['title'], 'domain': evt['domain'], 'shock': shock, 'category': category, 'instrument': map_event_to_instrument(evt), }) # Risk score contributing factors factors = { 'event_volume_24h': min(100, len(events) * 4), 'avg_severity': int(abs(sum(e.get('tone',0) for e in events) / max(len(events),1)) * 10), 'gti': gti, } return { 'risk_score': int(gti), 'risk_label': 'RISK OFF' if gti > 60 else 'NEUTRAL' if gti > 35 else 'RISK ON', 'factors': factors, 'event_feed': event_feed, } def categorize_event(title): t = title.lower() if any(w in t for w in ['oil', 'energy', 'opec', 'crude']): return 'ENERGY' if any(w in t for w in ['rate', 'fed', 'rbi', 'inflation']): return 'RATES' if any(w in t for w in ['trade', 'tariff', 'export']): return 'TRADE' if any(w in t for w in ['war', 'military', 'conflict', 'attack']): return 'GEOPOLITICAL' return 'MACRO' def map_event_to_instrument(evt): title = evt.get('title', '').lower() country = evt.get('country', '') if 'oil' in title or 'crude' in title or 'opec' in title: return 'BRENT' if 'rupee' in title or 'inr' in title or country in ['IN', 'IND']: return 'USD/INR' if 'fed' in title or 'rate' in title: return 'NIFTY 50' if 'gold' in title: return 'GOLD' return 'NIFTY 50'

# Phase 6 — XGBoost Shock + Signal Model

Time estimate: 1-2 days. This replaces the rule-based signal engine with a trained ML model. The LightGBM skeleton already exists in model.py. You need to collect training data and train it.

## Why XGBoost / LightGBM First

- Interpretable — you can see which features drive predictions (SHAP values)

- Fast inference — predicts in milliseconds, suitable for live broadcast

- Works with small datasets — 2-3 years of daily data is enough

- Does not require GPU

- Outperforms LSTM on tabular financial data in most academic benchmarks

## Step 1 — Collect Training Data

Create file: notebooks/collect_training_data.ipynb

This notebook pulls historical data for your feature set:

import yfinance as yf import pandas as pd import numpy as np # Fetch 3 years of daily data tickers = { 'nifty': '^NSEI', 'banknifty': '^NSEBANK', 'vix': '^INDIAVIX', 'oil': 'BZ=F', 'gold': 'GC=F', 'usdinr': 'USDINR=X', } raw = yf.download(list(tickers.values()), start='2021-01-01', end='2024-12-31') closes = raw['Close'] closes.columns = list(tickers.keys()) # Compute features df = pd.DataFrame() df['nifty_change'] = closes['nifty'].pct_change() * 100 df['oil_change'] = closes['oil'].pct_change() * 100 df['gold_change'] = closes['gold'].pct_change() * 100 df['vix_change'] = closes['vix'].pct_change() * 100 df['usd_inr'] = closes['usdinr'] df['nifty_5d_mom'] = closes['nifty'].pct_change(5) * 100 df['nifty_20d_mom'] = closes['nifty'].pct_change(20) * 100 df['oil_20d_mom'] = closes['oil'].pct_change(20) * 100 df['vix_level'] = closes['vix'] # Target: next day direction df['target'] = np.where(closes['nifty'].pct_change().shift(-1) > 0.003, 1, # BULLISH np.where(closes['nifty'].pct_change().shift(-1) < -0.003, 2, # BEARISH 0)) # NEUTRAL df.dropna(inplace=True) df.to_csv('../data/training_data.csv', index=True) print(f'Saved {len(df)} rows of training data')

## Step 2 — Train the Model

Create file: notebooks/train_model.ipynb

import pandas as pd import lightgbm as lgb import joblib import numpy as np from sklearn.model_selection import TimeSeriesSplit from sklearn.metrics import classification_report df = pd.read_csv('../data/training_data.csv', index_col=0) FEATURES = ['nifty_change', 'oil_change', 'gold_change', 'vix_change', 'usd_inr', 'nifty_5d_mom', 'nifty_20d_mom', 'oil_20d_mom', 'vix_level'] X = df[FEATURES].values y = df['target'].values # Time-series split — NEVER use random split on time series data # This is a common mistake that inflates accuracy artificially tscv = TimeSeriesSplit(n_splits=5) params = { 'objective': 'multiclass', 'num_class': 3, 'metric': 'multi_logloss', 'verbosity': -1, 'boosting_type': 'gbdt', 'num_leaves': 31, 'learning_rate': 0.05, 'feature_fraction': 0.9, 'min_child_samples': 20, } # Train on last fold (most recent data) for production model for fold, (train_idx, test_idx) in enumerate(tscv.split(X)): X_train, X_test = X[train_idx], X[test_idx] y_train, y_test = y[train_idx], y[test_idx] train_data = lgb.Dataset(X_train, label=y_train) model = lgb.train(params, train_data, num_boost_round=200) preds = np.argmax(model.predict(X_test), axis=1) print(f'Fold {fold+1}:') print(classification_report(y_test, preds, target_names=['NEUTRAL','BULLISH','BEARISH'])) import os os.makedirs('../models', exist_ok=True) joblib.dump(model, '../models/lgb_model.pkl') print('Model saved to models/lgb_model.pkl')

⚠  Use TimeSeriesSplit — never train_test_split on financial time series. Splitting randomly leaks future data into training and inflates your accuracy score. This is a frequent academic error that invalidates results.

## Step 3 — Update model.py feature list

After training, update the feature order in src/model.py predict method to match exactly what you trained on:

features = [ feature_dict.get('nifty_change', 0), feature_dict.get('oil_change', 0), feature_dict.get('gold_change', 0), feature_dict.get('vix_change', 0), feature_dict.get('usd_inr', 83.5), feature_dict.get('nifty_5d_mom', 0), feature_dict.get('nifty_20d_mom', 0), feature_dict.get('oil_20d_mom', 0), feature_dict.get('vix_level', 15), ]

## Step 4 — Copy model to Render

Add models/lgb_model.pkl to your git repository. Render will deploy it with the app. Add models/ to your .gitignore exclusion list by making sure it is NOT listed:

# In .gitignore, make sure this line is NOT present: # models/ # Also add to requirements.txt if not present: lightgbm scikit-learn joblib

# Phase 7 — FinBERT Fine-Tuning on Indian Financial News

Time estimate: 2-3 days (most of this is data collection). The current setup uses the base FinBERT model from HuggingFace with no fine-tuning. Fine-tuning on Indian financial news will improve sentiment accuracy for India-specific terminology.

## What Fine-Tuning Means Here

You will take the pre-trained ProsusAI/finbert model and continue training it on labeled examples of Indian financial news headlines. The labels are: positive, negative, neutral.

⚠  This requires a HuggingFace account with write access and a machine with at least 8GB RAM. Fine-tuning can be done on Google Colab free tier (T4 GPU). Training on CPU will take many hours.

## Step 1 — Collect Indian Financial News Headlines

Create file: notebooks/collect_news_data.ipynb

import feedparser import pandas as pd RSS_FEEDS = { 'ET_Markets': 'https://economictimes.indiatimes.com/markets/rssfeeds/1977021501.cms', 'Hindu_BL': 'https://www.thehindu.com/business/markets/?service=rss', 'Mint': 'https://www.livemint.com/rss/markets', 'MoneyControl': 'https://www.moneycontrol.com/rss/business.xml', } headlines = [] for source, url in RSS_FEEDS.items(): feed = feedparser.parse(url) for entry in feed.entries: headlines.append({'source': source, 'title': entry.title, 'label': None}) df = pd.DataFrame(headlines) df.to_csv('../data/headlines_unlabeled.csv', index=False) print(f'Collected {len(df)} headlines') # Next step: manually label a sample of 500-1000 headlines # label: 0=negative, 1=neutral, 2=positive # Focus on market-moving headlines sample = df.sample(500, random_state=42) sample.to_csv('../data/headlines_to_label.csv', index=False)

## Step 2 — Label the Headlines (Manual Step)

Open data/headlines_to_label.csv in Excel or Google Sheets. Add a label column with values: negative, neutral, positive. This takes approximately 2-3 hours for 500 headlines. Label based on likely market impact, not subjective sentiment.

→  Example: "RBI holds rates, signals pause" = neutral. "FII pull Rs 12000 crore in single day" = negative. "NIFTY hits all-time high" = positive.

## Step 3 — Fine-tune on Google Colab

Create a Colab notebook and run the following. Select Runtime > Change Runtime Type > T4 GPU before running:

# Install !pip install transformers datasets torch -q from transformers import AutoTokenizer, AutoModelForSequenceClassification, TrainingArguments, Trainer from datasets import Dataset import pandas as pd import torch # Load labeled data df = pd.read_csv('headlines_labeled.csv') label_map = {'negative': 0, 'neutral': 1, 'positive': 2} df['label'] = df['label'].map(label_map) df = df.dropna(subset=['label']) tokenizer = AutoTokenizer.from_pretrained('ProsusAI/finbert') model = AutoModelForSequenceClassification.from_pretrained('ProsusAI/finbert') def tokenize(batch): return tokenizer(batch['title'], truncation=True, padding=True, max_length=128) dataset = Dataset.from_pandas(df[['title','label']]).train_test_split(test_size=0.15) tokenized = dataset.map(tokenize, batched=True) args = TrainingArguments( output_dir='./finbert-india', num_train_epochs=4, per_device_train_batch_size=16, per_device_eval_batch_size=16, evaluation_strategy='epoch', save_strategy='epoch', load_best_model_at_end=True, logging_steps=20, ) trainer = Trainer(model=model, args=args, train_dataset=tokenized['train'], eval_dataset=tokenized['test']) trainer.train() model.save_pretrained('./finbert-india-final') tokenizer.save_pretrained('./finbert-india-final') # Then push to HuggingFace Hub or download and host locally

## Step 4 — Update nlp_pipeline.py to use fine-tuned model

Once you upload the fine-tuned model to HuggingFace Hub (as srinath44/finbert-india), update the model URL in server.py:

# CURRENT: FINBERT_URL = 'https://api-inference.huggingface.co/models/ProsusAI/finbert' # AFTER FINE-TUNING (replace with your actual model name): FINBERT_URL = 'https://api-inference.huggingface.co/models/srinath44/finbert-india'

# Phase 8 — Redis Cache + PostgreSQL Signal History

Time estimate: 1-2 days. Currently your app uses in-memory Python dicts for caching. This is fine for the free tier but means all cached data is lost on every restart. Adding Redis and PostgreSQL makes the app more robust and enables signal history for the backtester.

## Why This Matters

- In-memory cache is lost on every Render cold start (~50 second delay)

- PostgreSQL stores signal history enabling the backtester in Phase 9

- Redis makes repeated API calls instant instead of waiting for yfinance

## Setup — Add to requirements.txt

redis aioredis asyncpg sqlalchemy[asyncio] alembic

## Step 1 — Provision Redis and PostgreSQL on Render

- Go to dashboard.render.com

- Click New > Redis — select free tier

- Copy the internal Redis URL

- Click New > PostgreSQL — select free tier

- Copy the internal Database URL

- Go to your web service > Environment > Add environment variables:

REDIS_URL=redis://your-redis-internal-url DATABASE_URL=postgresql+asyncpg://your-db-url

## Step 2 — Create database schema

Create file: src/database.py

from sqlalchemy.ext.asyncio import create_async_engine, AsyncSession from sqlalchemy.orm import declarative_base, sessionmaker from sqlalchemy import Column, Integer, String, Float, DateTime, Text import os from datetime import datetime DATABASE_URL = os.getenv('DATABASE_URL', 'sqlite+aiosqlite:///./terminal.db') engine = create_async_engine(DATABASE_URL) AsyncSessionLocal = sessionmaker(engine, class_=AsyncSession, expire_on_commit=False) Base = declarative_base() class SignalRecord(Base): __tablename__ = 'signals' id = Column(Integer, primary_key=True) timestamp = Column(DateTime, default=datetime.utcnow) instrument = Column(String(50)) direction = Column(String(10)) confidence = Column(Float) level = Column(String(20)) imsi_score = Column(Float) gti = Column(Float) drivers = Column(Text) actual_next_day = Column(Float, nullable=True) # filled by backtester async def init_db(): async with engine.begin() as conn: await conn.run_sync(Base.metadata.create_all)

## Step 3 — Replace in-memory cache with Redis in server.py

import aioredis import json redis_client = None @app.on_event('startup') async def startup(): global redis_client redis_url = os.getenv('REDIS_URL') if redis_url: redis_client = await aioredis.from_url(redis_url) await init_db() async def redis_get(key): if not redis_client: return cache_get(key) # fallback to in-memory val = await redis_client.get(key) return json.loads(val) if val else None async def redis_set(key, value, ttl=900): if not redis_client: cache_set(key, value, ttl); return await redis_client.setex(key, ttl, json.dumps(value, default=str))

# Phase 9 — Backtesting Module + Production Deployment

Time estimate: 1-2 days for backtester, 2-3 hours for deployment upgrade.

## Part A — Backtesting Module

The backtester evaluates how accurate your signal engine has been historically. It compares each generated signal against what the market actually did the next day.

### Step 1 — Create src/backtester.py

import yfinance as yf import pandas as pd import numpy as np from datetime import datetime, timedelta class Backtester: """ Runs the signal engine against historical data and computes accuracy, win rate, and risk-reward statistics. """ def __init__(self, signal_engine): self.engine = signal_engine def run(self, start_date='2023-01-01', end_date=None): if end_date is None: end_date = datetime.today().strftime('%Y-%m-%d') tickers = ['^NSEI', 'BZ=F', 'GC=F', '^INDIAVIX', 'USDINR=X'] data = yf.download(tickers, start=start_date, end=end_date) closes = data['Close'] closes.columns = ['nifty', 'oil', 'gold', 'vix', 'usdinr'] closes.dropna(inplace=True) results = [] for i in range(20, len(closes) - 1): row = closes.iloc[i] prev = closes.iloc[i-1] features = { 'nifty_change': (row.nifty - prev.nifty) / prev.nifty * 100, 'oil_change': (row.oil - prev.oil) / prev.oil * 100, 'gold_change': (row.gold - prev.gold) / prev.gold * 100, 'vix_change': (row.vix - prev.vix) / prev.vix * 100, 'usd_inr': row.usdinr, 'nifty_5d_mom': (row.nifty - closes.iloc[i-5].nifty) / closes.iloc[i-5].nifty * 100, 'nifty_20d_mom': (row.nifty - closes.iloc[i-20].nifty) / closes.iloc[i-20].nifty * 100, 'oil_20d_mom': (row.oil - closes.iloc[i-20].oil) / closes.iloc[i-20].oil * 100, 'vix_level': row.vix, 'bullish_count': 0, 'bearish_count': 0, 'geo_high_count': 0, 'avg_severity': 0, 'oil_risk_count': 0, 'rbi_policy_count': 0, 'fii_proxy': 'neutral', } from indices import compute_composite indices = compute_composite(features) signal = self.engine.generate_signal(features, indices) next_return = (closes.iloc[i+1].nifty - row.nifty) / row.nifty * 100 actual = 'BULLISH' if next_return > 0.3 else 'BEARISH' if next_return < -0.3 else 'NEUTRAL' results.append({ 'date': closes.index[i], 'signal': signal['direction'], 'confidence': signal['confidence'], 'actual': actual, 'next_return': next_return, 'correct': signal['direction'] == actual, }) df = pd.DataFrame(results) directional = df[df['signal'] != 'NEUTRAL'] print(f'Total signals: {len(df)}') print(f'Directional signals: {len(directional)}') print(f'Win rate: {directional["correct"].mean()*100:.1f}%') print(f'Average return on signal days: {directional["next_return"].mean():.2f}%') return df

### Step 2 — Add /api/backtest endpoint

@app.get('/api/backtest') async def run_backtest(): """Runs backtester and returns summary stats.""" bt = Backtester(engine) df = bt.run(start_date='2023-01-01') directional = df[df['signal'] != 'NEUTRAL'] return { 'total_signals': len(df), 'directional_signals': len(directional), 'win_rate': round(directional['correct'].mean() * 100, 1), 'avg_return': round(directional['next_return'].mean(), 2), 'best_signal': df.loc[df['next_return'].idxmax(), ['date','signal','next_return']].to_dict(), 'worst_signal': df.loc[df['next_return'].idxmin(), ['date','signal','next_return']].to_dict(), }

## Part B — Production Deployment

### Option 1 — Upgrade Render (Recommended)

The free tier causes ~50 second cold starts. Upgrading to Render Starter ($7/month) eliminates cold starts and gives 512MB RAM (enough for LightGBM inference).

- Go to dashboard.render.com > your web service > Settings

- Change Instance Type from Free to Starter

- Enable Always On

- Redeploy

### Option 2 — Migrate to Railway

Railway is often cheaper for always-on Python services. It supports persistent processes and has better cold start characteristics.

# railway.json (create in project root) { "build": { "builder": "NIXPACKS" }, "deploy": { "startCommand": "python src/server.py", "restartPolicyType": "ON_FAILURE", "restartPolicyMaxRetries": 3 } }

### GitHub Actions CI/CD

Create file: .github/workflows/deploy.yml

name: Deploy to Render on: push: branches: [main] jobs: deploy: runs-on: ubuntu-latest steps: - uses: actions/checkout@v3 - name: Build frontend run: cd frontend && npm install && npm run build - name: Trigger Render deploy run: ¦ curl -X POST ${{ secrets.RENDER_DEPLOY_HOOK }}

Add RENDER_DEPLOY_HOOK to your GitHub repository secrets. Get the deploy hook URL from Render dashboard > your service > Settings > Deploy Hook.

### Environment Variables Checklist

Make sure all of these are set in your Render environment:

HUGGINGFACE_API_TOKEN=hf_... REDIS_URL=redis://... # After Phase 8 DATABASE_URL=postgresql://... # After Phase 8 PORT=8080

# Execution Order — Anti-Gravity Build Plan

Do these in strict order. Each phase builds on the previous one. Do not skip phases.

| # | What | File / Location | Effort |
| --- | --- | --- | --- |
| 1 | Globe country coloring | frontend/src/components/MainGlobe.jsx + GeoMap.jsx | 30 min |
| 2 | Font upgrade | frontend/src/index.css + App.jsx + Pulse.jsx | 10 min |
| 3 | NSE fix + yfinance primary + FII proxy | src/nse_fetcher.py + IndiaContextPanels.jsx | 2-3 hrs |
| 4 | GDELT retry backoff + GTI stabilization | src/gdelt_fetcher.py + src/server.py | 1 hr |
| 5 | Three new pages (COMMODITIES, SIGNALS, RISK) | src/server.py + 3 new .jsx files | 6-8 hrs |
| 6 | Collect data + train LightGBM model | notebooks/ + src/model.py | 1-2 days |
| 7 | FinBERT fine-tuning | Google Colab + src/nlp_pipeline.py | 2-3 days |
| 8 | Redis + PostgreSQL integration | src/server.py + src/database.py | 1-2 days |
| 9 | Backtester + production deployment | src/backtester.py + Render/Railway upgrade | 1-2 days |

Total estimated time to complete all 9 phases: 2-3 weeks of part-time work.

# Honest Caveats and Known Limitations

This is a student project and it should be represented accurately. Here are the known limitations that should be disclosed in your README and any presentation.

## Data Limitations

- FII/DII data is a volume-derived proxy, not real institutional flow data. Real FII data requires NSDL subscription or Upstox API integration.

- GDELT processes news articles, not primary intelligence sources. Its country_scores can be noisy and lag real-world events by hours.

- yfinance data has a 15-minute delay for NSE instruments during market hours. It is not tick-level or even 1-minute data.

- The model is trained on index-level price data only. It does not account for earnings surprises, policy announcements not in news, or microstructure effects.

## Model Limitations

- A win rate above 55% on directional signals is good for this type of model. Do not expect 70%+ accuracy. Markets are hard to predict.

- The model is trained on 2021-2024 data which includes COVID recovery, rate hike cycle, and geopolitical shocks. Future market regimes may differ.

- FinBERT fine-tuning on 500 headlines is minimal. A production NLP system would use 10,000+ labeled examples.

## What This Project Is

✓  A real-time macro intelligence dashboard that aggregates public data sources into a unified view for Indian equity investors.

✓  A demonstration of full-stack ML integration: data ingestion, feature engineering, model training, API serving, WebSocket broadcasting, and frontend visualization.

✓  A genuine BSc project with real live data, real ML models, and real deployment on public infrastructure.

## What This Project Is Not

⚠  Not a trading bot. Signals are informational only and should never be acted upon without independent analysis.

⚠  Not a Bloomberg Terminal. Data freshness, accuracy, and coverage are significantly limited compared to professional data providers.

⚠  Not production-grade financial infrastructure. It lacks the redundancy, latency guarantees, and regulatory compliance required for real trading systems.

— End of Document —

India Macro Terminal · M. Srinath Swamy · April 2026