◈  INDIA MACRO TERMINAL  ◈

COMPLETE END-TO-END BUILD DOCUMENT

6 Phases  ·  9 Weeks  ·  Full Pipeline

Anti-Gravity Prompt Stack for Claude Code

v2.0  —  April 2026

# OVERVIEW

Six phases, nine weeks. Each phase depends on the previous one being fully working and deployed. Do not skip ahead.

| PHASE | WEEK | NAME | OUTCOME |
| --- | --- | --- | --- |
| 1 | 1–2 | FOUNDATION | Backend fixed. All endpoints live. Deployed on Render. |
| 2 | 3–4 | LIVE FRONTEND | 3-page React app. WebSocket. 3D globe. GDELT pipeline. |
| 3 | 5 | INTELLIGENCE | IRS score. Country click panel. FinBERT sentiment. |
| 4 | 6–7 | ML LAYER | LightGBM volatility. Sector rotation. Options PCR. |
| 5 | 8 | DATA DEPTH | RBI macro. FII history. Options chain. Macro calendar. |
| 6 | 9 | HARDENING | Rate limits. Monitoring. Mobile. Error boundaries. |

■ ALL FREE DATA SOURCES — NO PAID API NEEDED yfinance → NSE/BSE prices, indices, VIX, Brent, USD/INR (15-min delay, no key) NSE official API → Nifty 50 movers, FII/DII flows, options chain (session-based, no key) GDELT 2.0 → Geopolitical events, Goldstein scores (15-min updates, no key) HuggingFace → FinBERT sentiment inference (free tier, rate-limited, no key) RBI press release → Repo rate scraped from rbi.org.in (changes 6x/year, low frequency) data.gov.in → CPI inflation (monthly dataset, open API, no key) RSS feeds → Economic Times, Hindu BusinessLine headlines (no key) World GeoJSON → Country borders for globe (static file, GitHub CDN)

⚠ READ THIS BEFORE YOU START Never skip a phase. Phase 2 assumes Phase 1 is live on Render. Paste the FULL prompt block. Do not summarise or paraphrase it to Claude Code. After each prompt: read what was built, curl-test it, verify before continuing. If Claude Code hallucinates a file or skips a requirement — push back immediately. The NSE session breaks frequently. The yfinance fallback handles this. It is not a bug. HuggingFace free tier cold-starts after inactivity. First FinBERT call = 20-30s. Normal. GDELT has rate limits. Never call it more than once per 15 minutes. Render free tier sleeps after 15 min idle. First request after sleep = ~30s. Normal. Do not add any paid API. yfinance + NSE + GDELT is sufficient for this entire build.

PHASE 1 WEEKS 1–2 FOUNDATION GOAL: Backend fixed. Real data. Deployed. WebSocket live.

Every bug in the current codebase fixed. Every endpoint returning real data. The app starts without crashing and is accessible on a public Render URL.

## What Is Currently Broken

| BUG | DESCRIPTION | STATUS |
| --- | --- | --- |
| Startup crash | nse_session.py imported but never existed | ❌ CRASH |
| Port mismatch | Hardcoded 8000, Render sets PORT=8080 | ❌ CRASH |
| Stale prices | change/direction hardcoded strings, never update | ❌ DEAD |
| /api/fii-history | Returns fake hardcoded dict, never calls fetcher | ❌ DEAD |
| /api/market-status | Always returns MARKET CLOSED regardless of time | ❌ WRONG |
| /api/index-sparklines | Returns {NIFTY:[], SENSEX:[]} always | ❌ DEAD |
| No frontend | StaticFiles mount missing, React dist never served | ❌ DEAD |
| cached() broken | Missing functools.wraps, FastAPI introspection fails | ⚠ FRAGILE |
| Vercel KV | Remote round-trip cache on Render, fails silently | ⚠ WRONG |
| Wrong label | root() says engine: Vercel Serverless | ⚠ WRONG |

WEEK 1 Fix The Backend

## PROMPT 1.1 — Create nse_session.py

▶ PASTE INTO CLAUDE CODE Create src/nse_session.py — this file is missing and causes an ImportError crash. Class NSESessionManager: get_session() → requests.Session Returns a cached session warmed up with NSE cookies. First call: create session, set browser headers, GET nseindia.com to receive session cookies. Cache and return. reset() → None: clears cached session. Headers: User-Agent Chrome/120, Accept */*, Referer https://www.nseindia.com/ Wrap warmup GET in try/except — log warning on fail, return session anyway. Module-level singleton: nse_session_manager = NSESessionManager() Dependencies: requests, logging only.

## PROMPT 1.2 — Rewrite server.py

▶ PASTE INTO CLAUDE CODE Rewrite src/server.py completely. Keep FastAPI structure. Fix all bugs below. Do not touch nse_fetcher.py. FIX 1 — PORT: port = int(os.environ.get('PORT', 8080)) uvicorn.run(app, host='0.0.0.0', port=port) FIX 2 — CACHE (replace Vercel KV with in-memory TTL): _store = {} def cache_get(key): check time.monotonic() vs expiry, return val or None def cache_set(key, val, ttl): store (val, time.monotonic() + ttl) @cached decorator: add functools.wraps — it was missing, FastAPI needs it. FIX 3 — LIVE PRICES (fetch_live_market_data): Download ^NSEI, ^BSESN, ^NSEBANK, BZ=F, USDINR=X, ^INDIAVIX via yfinance period='2d' to get current and previous close For each ticker compute: change=curr-prev, pChange=(change/prev)*100 direction: 'up' if change >= 0 else 'down' NEVER hardcode any price, change, or direction value. FIX 4 — MARKET STATUS (real IST time check): def market_status() → dict: now = datetime.now(pytz.timezone('Asia/Kolkata')) if weekday >= 5: return WEEKEND if 9:00-9:15: return PRE-OPEN SESSION if 9:15-15:30: return MARKET OPEN + minutes remaining else: return MARKET CLOSED /api/market-status must call market_status() — not return a hardcoded string. FIX 5 — FII ENDPOINT: /api/fii-history must call fetcher.fetch_fii_dii() via run_in_executor. Do not return hardcoded values. FIX 6 — SPARKLINES (real 30-day history): For NIFTY/SENSEX/BANKNIFTY: yf.Ticker(t).history(period='30d') Return [{date: str, close: float}] per index. FIX 7 — STATIC FILES: from fastapi.staticfiles import StaticFiles dist = BASE_DIR / 'frontend' / 'dist' if dist.exists(): app.mount('/', StaticFiles(directory=str(dist), html=True)) Mount AFTER all API routes. FIX 8 — WEBSOCKET /ws/live: Accept connections, store in list. Background task every 60s: fetch live data, broadcast to all clients. Payload: {type:'price_update', data:MARKET, timestamp:str} Heartbeat every 30s: {type:'heartbeat', market:market_status()} Remove disconnected clients from list. Start via @app.on_event('startup') asyncio.create_task() FIX 9 — ROOT ENDPOINT: Return {engine:'Render', version:'3.0', market:market_status()}

## PROMPT 1.3 — Update requirements.txt

▶ PASTE INTO CLAUDE CODE Replace requirements.txt with exactly this: yfinance feedparser pandas numpy requests python-dateutil fastapi uvicorn[standard] pytz beautifulsoup4 lxml httpx pydantic nse websockets scikit-learn lightgbm joblib

## PROMPT 1.4 — Fix render.yaml

▶ PASTE INTO CLAUDE CODE Replace render.yaml with exactly this: services: - type: web name: india-macro-terminal env: python region: singapore plan: free pythonVersion: '3.11.0' buildCommand: > cd frontend && npm install && npm run build && cd .. && pip install -r requirements.txt startCommand: python3 src/server.py healthCheckPath: /api/market-status envVars: - key: PORT value: 8080 Remove KV_REST_API_URL and KV_REST_API_TOKEN — Vercel KV is no longer used.

■ WEEK 1 VERIFICATION — before touching frontend □ python src/server.py starts with zero ImportError □ curl /api/signals returns real Nifty price (not hardcoded 22450.1) □ curl /api/market-status returns correct label for current IST time □ curl /api/fii-history returns FII buy/sell values (not empty dict) □ curl /api/index-sparklines returns 30 data points per index □ curl / returns {engine: 'Render'} □ wscat -c ws://localhost:8080/ws/live receives heartbeat within 35s □ Pushed to GitHub. Render deploy succeeds. Public URL responds.

WEEK 2 3-Page Frontend Shell

## PROMPT 2.1 — App Shell

▶ PASTE INTO CLAUDE CODE Build frontend/src/App.jsx — main terminal shell. NAVBAR (48px, #0A0A0F background): LEFT: ◈ INDIA MACRO TERMINAL in Space Mono, cyan #00D4FF CENTER: [PULSE] [GEO MAP] [MARKETS] tab buttons Active: cyan bottom border + white text Inactive: grey text RIGHT: IRS badge (fetches /api/india-risk-score, refreshes 10min) LIVE dot (green pulse) ¦ WS status ¦ IST clock (HH:MM:SS, 1s tick) WEBSOCKET: ws://{window.location.host}/ws/live on mount On price_update: store in state, pass to active page as prop On heartbeat: update market status On disconnect: show RECONNECTING, retry 3s→6s→12s→30s backoff TAB ROUTING: PULSE (default) ¦ GEO MAP ¦ MARKETS TAB SWITCH: 300ms scanline CSS animation before rendering new page FONTS: Space Mono (Google Fonts CDN) for mono, Arial for body BACKGROUND: #0A0A0F

## PROMPT 2.2 — Pulse Page

▶ PASTE INTO CLAUDE CODE Build frontend/src/pages/Pulse.jsx — Page 1. Props: { liveData } — WebSocket price_update payload (may be null initially) SECTION 1 — 6 METRIC CARDS (top row): NIFTY 50 ¦ SENSEX ¦ BANKNIFTY ¦ INDIA VIX ¦ BRENT ¦ USD/INR Data: GET /api/signals on mount + liveData prop updates Each card: name (grey mono) ¦ price (large white mono) ¦ change (green/red) ¦ ▲▼ On liveData update: flash card bg yellow → fade to transparent in 800ms SECTION 2 — THREE PANELS (equal thirds): LEFT — FII/DII (GET /api/fii-dii, 5min refresh): FII Net: green if positive, red if negative DII Net: same coloring Signal label: BULLISH/BEARISH/NEUTRAL Date of data CENTER — IRS WIDGET (GET /api/india-risk-score, 10min refresh): Score number large, colored by zone RISK ON/NEUTRAL/RISK OFF badge Semicircular SVG gauge, animated needle 4 factor bars: Event Volume ¦ Avg Severity ¦ Market Stress ¦ Keyword Density Each bar: label left ¦ colored bar ¦ score right Gradient zone strip: LOW RISK → MODERATE → ELEVATED → EXTREME Top 3 risk driver headlines with ⚠ icon 24H history sparkline (recharts AreaChart, amber, accumulates client-side) RIGHT — SECTOR HEATMAP (GET /api/sector-performance, 10min refresh): 10 tiles in 2x5 grid, green/red gradient by pChange% Each tile: sector name + pChange% SECTION 3 — NEWS TICKER (bottom, full width): GET /api/geopolitical-news, 5min refresh Scrolling horizontal marquee: [SOURCE] headline · [SOURCE] headline Colors: bullish=green, bearish=red, neutral=grey

## PROMPT 2.3 — GeoMap Page (Week 2: Flat SVG)

▶ PASTE INTO CLAUDE CODE Build frontend/src/pages/GeoMap.jsx — Page 2. Week 2 version: FLAT choropleth SVG map. Globe upgrade in Week 4. Install: npm install react-simple-maps Use ComposableMap with WorldMap projection. DATA: GET /api/gdelt/india-events (404 is OK in Week 2 — show grey + banner) If 404: render all countries grey #1A1A2E with banner: 'GDELT pipeline not yet active — available in Phase 2' COUNTRY COLORING (when data available): >= 80: #EF4444 ¦ 60-79: #F97316 ¦ 35-59: #3B82F6 ¦ <35: #16A34A ¦ no data: #1A1A2E India: always pulsing cyan #00D4FF border, 2px ON HOVER: tooltip with country name + score ON CLICK: fire onCountryClick(countryName) — opens right panel (Prompt 5.2) BOTTOM TICKER: latest 5 GDELT events timestamp ¦ region ¦ description ¦ CRITICAL/HIGH/MEDIUM colored badge TOP BAR: LIVE dot ¦ Global GTI: {score} ¦ last updated timestamp REFRESH: every 15 minutes

## PROMPT 2.4 — Markets Page

▶ PASTE INTO CLAUDE CODE Build frontend/src/pages/Markets.jsx — Page 3. SECTION 1 — THREE MOVERS COLUMNS (GET /api/market/movers, 5min refresh): Col 1 GAINERS (response.gainers): bg #001A00, CHG% bold green Col 2 LOSERS (response.losers): bg #1A0000, CHG% bold red Col 3 VOLUME SHOCKERS (response.volume_shockers): VOLUME col amber Each: SYMBOL ¦ LTP ¦ CHG% ¦ VOLUME ¦ max 6 rows ¦ source badge ¦ timestamp Loading: skeleton grey pulsing rows SECTION 2 — INDEX SPARKLINES (GET /api/index-sparklines, 5min refresh): 3 recharts LineCharts side by side: NIFTY ¦ SENSEX ¦ BANKNIFTY 30-day close. Colors: cyan ¦ amber ¦ violet No axes, no grid. Just line + index name + current value + 30d % change Height: 120px SECTION 3 — MARKET STATUS BAR (GET /api/market-status, 30s poll): Full-width strip. Colored dot ¦ status label ¦ next event text MARKET OPEN: green pulsing dot animation

■ WEEK 2 VERIFICATION □ All 3 tabs load without errors in browser console □ PULSE shows real Nifty price (not hardcoded) and updates from WebSocket □ FII/DII panel shows real data with correct colors □ Sector heatmap shows 10 colored tiles with real pChange% □ GEO MAP loads (grey map is OK if GDELT not done yet) □ MARKETS shows gainers/losers/volume tables with real NSE data □ Sparklines show 30 data points (not empty) □ Market status bar reflects correct IST time □ WebSocket LIVE dot shows green and stays connected

PHASE 2 WEEKS 3–4 LIVE FRONTEND GOAL: WebSocket streaming. Animations. 3D globe. GDELT coloring.

Everything becomes live. Prices animate on change. The flat map becomes a rotating 3D globe. GDELT pipeline feeds real country colors.

WEEK 3 Live Animations + WebSocket Polish

## PROMPT 3.1 — WebSocket Smart Broadcast

▶ PASTE INTO CLAUDE CODE Update src/server.py WebSocket broadcast layer. SMART INTERVAL: Market open (9:15-15:30 IST): broadcast every 60 seconds Market closed: broadcast every 300 seconds DIFF-ONLY: cache last broadcast, only send changed fields PING/PONG: send {type:'ping'} every 25s No pong within 10s → remove client from list GET /api/ws-stats: {active_connections: int, last_broadcast: str} ON-DEMAND: if client sends {type:'refresh'}, immediately push fresh data to that specific client only.

## PROMPT 3.2 — Live Animation System

▶ PASTE INTO CLAUDE CODE Create frontend/src/hooks/useLiveData.js: const { data, lastUpdate, isLive } = useLiveData(endpoint, wsKey, interval) On mount: fetch endpoint immediately via REST Subscribe to WebSocket messages from App context On WS message with matching wsKey: update data If WS disconnected: fall back to polling at interval ms Track lastUpdate and isLive boolean Create frontend/src/components/AnimatedValue.jsx: Props: { value, prefix, suffix, color } On value change: flash background yellow 600ms → fade Animate number counting up/down via requestAnimationFrame, 400ms ease Update Pulse.jsx: use AnimatedValue for all metric card prices. Update Markets.jsx: flash table rows on data change. Add 'Updated Xs ago' live counter to every section.

WEEK 4 GDELT Pipeline + 3D Globe

## PROMPT 4.1 — GDELT Fetcher Backend

▶ PASTE INTO CLAUDE CODE Create src/gdelt_fetcher.py — GDELT 2.0 pipeline. No API key needed. class GDELTFetcher: async fetch_events(max_records=25) → list[dict] URL: http://api.gdeltproject.org/api/v2/doc/doc Params: query='India', mode='artlist', maxrecords=25, format='json' Returns: [{title, url, domain, date, country, tone}] async fetch_geo_scores() → dict[str, float] URL: http://api.gdeltproject.org/api/v2/summary/summary Params: d='day', t='summary', output='json' Parse country scores, return {country_code: 0-100 score} compute_india_gti(events, geo_scores) → float Relevance weights: India direct → 1.0 ¦ Pakistan/China/Iran → 0.7 ¦ USA/global → 0.5 stress per event = max(0, -tone) / 100 * 100 GTI = weighted avg of (stress * weight), clamp 0-100 get_india_impact(country_code) → str Static mapping for key countries (see Prompt 5.2 for full list) Use httpx async. Retry 3x with 2s backoff. Timeout 10s. Log all fetch operations.

## PROMPT 4.2 — GDELT Endpoint

▶ PASTE INTO CLAUDE CODE Add to src/server.py: from gdelt_fetcher import GDELTFetcher _gdelt = GDELTFetcher() @app.get('/api/gdelt/india-events') @cached('gdelt', ttl=900) async def get_gdelt_events(): events = await _gdelt.fetch_events() scores = await _gdelt.fetch_geo_scores() gti = _gdelt.compute_india_gti(events, scores) return { 'gti': gti, 'gti_label': CRITICAL/ELEVATED/CAUTION/STABLE based on score, 'events': events[:10], 'country_scores': scores, 'updated_at': datetime.now(IST).isoformat() } Include gti in every WebSocket broadcast (read from cache, don't re-fetch).

## PROMPT 4.3 — FinBERT Sentiment

▶ PASTE INTO CLAUDE CODE Add FinBERT sentiment to src/server.py. Use HuggingFace free inference — no download, no key. URL: https://api-inference.huggingface.co/models/ProsusAI/finbert Method: POST, body: {'inputs': 'headline text'} Response: [[{label: positive/negative/neutral, score: float}]] async def analyze_sentiment(text: str) → dict: POST via httpx, timeout 5s On 429 or error: return {label:'neutral', score:0.5} Limit concurrency: _sem = asyncio.Semaphore(2) Use async with _sem: before every httpx call. In fetch_live_market_data(): sentiment-score top 5 headlines in parallel asyncio.gather(*[analyze_sentiment(h) for h in headlines[:5]]) Add bias field: positive→bullish, negative→bearish, neutral→neutral GET /api/sentiment?text=... → {label, score, bias} Cache individual results 1 hour.

## PROMPT 4.4 — Upgrade to 3D Globe

▶ PASTE INTO CLAUDE CODE Upgrade frontend/src/pages/GeoMap.jsx from flat SVG to Three.js 3D globe. Remove react-simple-maps. Use Three.js r128 (CDN available). CRITICAL THREE.JS r128 RULES: import * as THREE from 'three' Do NOT use OrbitControls — not in r128 CDN, implement drag manually Do NOT use CapsuleGeometry — not in r128, use SphereGeometry instead GLOBE: SphereGeometry(2, 64, 64) Texture: https://unpkg.com/three-globe/example/img/earth-dark.jpg Background: #000000 + 1500 random white Points (star field) ATMOSPHERE: Larger sphere radius 2.05, transparent blue, opacity 0.08, BackSide COUNTRY BORDERS: Load GeoJSON from: https://raw.githubusercontent.com/holtzy/D3-graph-gallery/master/DATA/world.geojson Draw each country as THREE.Line on globe surface Color by country_scores from /api/gdelt/india-events: >=80: #EF4444 ¦ 60-79: #F97316 ¦ 35-59: #3B82F6 ¦ <35: #16A34A India border: cyan #00D4FF, always visible ROTATION: Auto-rotate Y axis: 0.001 rad/frame Mouse drag: manual rotation (mousedown/mousemove) After drag release: resume auto-rotate after 3s CLICK: Raycaster to detect country Call onCountryClick(countryName) prop PERF: useRef for renderer/scene. Cancel requestAnimationFrame on unmount. Keep bottom ticker and top bar from Week 2 version.

■ PHASE 2 VERIFICATION □ Globe rotates smoothly, drag works, resumes auto-rotation □ Country colors reflect GDELT scores (not all same color) □ India has cyan border on globe □ Prices animate with yellow flash on WebSocket update □ 'Updated Xs ago' counter ticks up on every section □ curl /api/gdelt/india-events returns gti as real float (not null) □ curl /api/sentiment?text=RBI+cuts+rates returns positive/bullish □ News headlines in Pulse have bullish/bearish/neutral colors □ WebSocket smart interval: faster during market hours

PHASE 3 WEEK 5 INTELLIGENCE GOAL: IRS score. Country panel. India-specific signals.

The India Risk Score (IRS) replaces the generic GTI gauge. Clicking a country shows India-specific market impact analysis. Signal cards show India asset intelligence.

## PROMPT 5.1 — India Risk Score Backend

▶ PASTE INTO CLAUDE CODE Add GET /api/india-risk-score to src/server.py. Cache 600s (10 minutes). FOUR CONTRIBUTING FACTORS: 1. event_volume: GDELT events mentioning India/partners in last 24h Normalize: 0 events→0, 50+ events→100 2. avg_severity: average absolute Goldstein score of India-relevant events severity = max(0, -avg_goldstein) / 10 * 100 3. market_stress: (VIX_current - VIX_20d_avg) / VIX_20d_avg * 100 Fetch VIX 20-day history via yfinance. Clamp 0-100. 4. keyword_density: scan last 20 RSS headlines for danger keywords ['sanctions','war','conflict','crisis','strike','tension', 'default','recession','crash','selloff','outflow','ban'] Score = min(100, count * 8) IRS = (event_volume*0.30) + (avg_severity*0.25) + (market_stress*0.25) + (keyword_density*0.20) Clamp 0-100, round to 1 decimal. IRS MODE: >=65→RISK OFF ¦ 40-64→NEUTRAL ¦ <40→RISK ON ZONE: >=80→EXTREME ¦ 60-79→ELEVATED ¦ 35-59→MODERATE ¦ <35→LOW RISK RETURN: {irs, mode, zone, factors:{event_volume,avg_severity, market_stress,keyword_density}, top_risk_drivers:[{headline,source}], history:[], updated_at} Include IRS in WebSocket broadcast payload.

## PROMPT 5.2 — Country Click Panel

▶ PASTE INTO CLAUDE CODE Add country click panel to frontend/src/pages/GeoMap.jsx. Slides in from RIGHT on globe country click. Width 320px. 300ms ease. X button top-right to close. SECTION 1 — COUNTRY HEADER: Country name large bold ¦ tension score badge (colored by zone) SECTION 2 — INDIA MARKET IMPACT (title: INDIA MARKET IMPACT, cyan): Static impact text per country: China → Trade tension. IT sector supply chain. Nifty IT underperform. FII risk-off. Pakistan → Security escalation. Defence PSUs may rally. HAL, BEL, BHEL watch. Iran → Hormuz risk. India imports 85% crude. Brent spike → RBI tightening. ONGC, BPCL, IOC impact. Russia → Energy and fertilizer risk. Rupee pressure. GSFC, Chambal watch. USA → Fed sensitivity. Dollar strength → FII outflows. IT USD revenue positive. Saudi → OPEC+ output drives Brent. Oil spike = CAD widening = INR weak. Israel → Middle East escalation. Oil route risk. Gold safe-haven demand rises. Default → Monitor for FII flows, commodity prices, and INR stability spillover. SECTION 3 — RECENT EVENTS (title: RECENT EVENTS, amber): Filter from /api/gdelt/india-events events where country matches Show max 3: timestamp ¦ short headline SECTION 4 — INDIA SIGNALS (title: INDIA SIGNALS, green): Static signal cards per country: Iran/Saudi/Russia → BRENT:WATCH ¦ ONGC:WATCH ¦ USDINR:SELL China/Pakistan → NIFTY IT:SELL ¦ NIFTY:WATCH ¦ GOLD:BUY USA → NIFTY IT:BUY ¦ USDINR:WATCH Default → NIFTY:WATCH ¦ GOLD:WATCH Each card: [BUY/SELL/WATCH badge] ASSET CONFIDENCE% Confidence = 100 - tension_score One-line italic reason text NO Entry/TP/SL prices — this is intelligence, not a trading tool. Disclaimer: 'For informational purposes only. Not financial advice.' ANIMATION: flash panel bg briefly when switching countries without closing.

## PROMPT 5.3 — IRS Dashboard Widget

▶ PASTE INTO CLAUDE CODE Add IRS widget to frontend/src/pages/Pulse.jsx. Replaces GTI gauge placeholder from Week 2. Data: GET /api/india-risk-score, refresh every 10 minutes. TOP ROW: Left: ● INDIA RISK SCORE (red dot, monospace) Right: RISK ON (green) ¦ NEUTRAL (amber) ¦ RISK OFF (red) badge 'Updated Xm ago' below badge SCORE + GAUGE: Large score number colored by zone: EXTREME >=80: #EF4444 ¦ ELEVATED 60-79: #F97316 MODERATE 35-59: #EAB308 ¦ LOW <35: #22C55E '/100' in grey beside it Semicircular SVG gauge, green→red, animated needle Labels: 0 left ¦ 50 center ¦ 100 right 24H HISTORY SPARKLINE: Label: 24H HISTORY ¦ right: X readings recharts AreaChart, amber fill, no axes, 80px height Append reading to state every 10min — client-side accumulation CONTRIBUTING FACTORS (4 bars): Factor label ¦ colored progress bar ¦ score number 0-29: green ¦ 30-59: amber ¦ 60-79: orange ¦ 80-100: red Animate bar width on load: 0 → value, 600ms ease TOP RISK DRIVERS: ⚠ icon + headline, max 3, truncate at 60 chars GRADIENT ZONE BAR (bottom, full width): CSS gradient: green → yellow → orange → dark Zone labels above: LOW RISK ¦ MODERATE ¦ ELEVATED ¦ EXTREME Dot marker at current IRS value Caption: IRS {value}/100 — {MODE} ACTIVE

■ PHASE 3 VERIFICATION □ curl /api/india-risk-score returns all 4 factors with real scores □ IRS widget shows on Pulse with animated factor bars □ 24H history accumulates readings while page stays open □ Gradient zone bar shows marker at correct IRS position □ Clicking Iran shows Hormuz + ONGC + Brent impact text □ Clicking China shows IT sector + FII risk-off signal □ Clicking USA shows NIFTY IT BUY + USDINR WATCH □ GDELT events filter correctly per country in panel □ Panel slides in/out smoothly with 300ms ease □ Disclaimer visible on all signal cards

PHASE 4 WEEKS 6–7 ML LAYER GOAL: LightGBM volatility predictor. Sector rotation. Options PCR.

The first real machine learning layer. LightGBM trained on GDELT + VIX history to predict next-day Nifty volatility. Sector rotation signals from GDELT event classification. Nifty options PCR from the NSE session.

⚠ IMPORTANT — READ BEFORE PHASE 4 Do NOT start Phase 4 until Phase 3 is fully verified and live on Render. ML models trained here are simple — LightGBM not deep learning. Training data is historical. Models retrain weekly via a cron task. All training happens on Render at startup — no GPU needed. Model files are stored in src/models/ and loaded at runtime.

WEEK 6 LightGBM Volatility Model

## PROMPT 6.1 — Training Data Pipeline

▶ PASTE INTO CLAUDE CODE Create src/ml/data_builder.py Function: build_training_data(days=180) → pd.DataFrame FEATURES (per trading day): From yfinance (^INDIAVIX, ^NSEI, BZ=F, USDINR=X): vix_close, vix_5d_avg, vix_pct_change nifty_return_1d, nifty_return_5d brent_pct_change, usdinr_pct_change From GDELT (historical, last 180 days): Use GDELT 2.0 CSV files (free, bulk download): http://data.gdeltproject.org/gdeltv2/lastupdate.txt Count daily India-relevant events Average daily Goldstein score for India TARGET: nifty_realized_vol_next5d = std(nifty daily returns over next 5 days) * sqrt(252) Binary label: high_vol = 1 if realized_vol > 0.15 else 0 Return DataFrame with features + target, drop NaN rows. Save to src/models/training_data.csv

## PROMPT 6.2 — Train LightGBM Model

▶ PASTE INTO CLAUDE CODE Create src/ml/train_model.py from data_builder import build_training_data import lightgbm as lgb from sklearn.model_selection import TimeSeriesSplit from sklearn.metrics import classification_report import joblib TRAINING: df = build_training_data(days=180) features = ['vix_close','vix_5d_avg','vix_pct_change','nifty_return_1d', 'nifty_return_5d','brent_pct_change','usdinr_pct_change', 'gdelt_event_count','gdelt_avg_goldstein'] target = 'high_vol' Use TimeSeriesSplit(n_splits=5) — never shuffle time series data. Train LGBMClassifier with these params: n_estimators=100, max_depth=4, learning_rate=0.05, num_leaves=15, random_state=42 Print classification_report for last fold. Save model: joblib.dump(model, 'src/models/volatility_model.pkl') Save feature names: joblib.dump(features, 'src/models/feature_names.pkl') IMPORTANT: If training data has fewer than 30 rows, skip training and log warning. This prevents crashes when GDELT historical data is thin.

## PROMPT 6.3 — Volatility Prediction Endpoint

▶ PASTE INTO CLAUDE CODE Add to src/server.py: Load model at startup: try: _vol_model = joblib.load('src/models/volatility_model.pkl') _vol_features = joblib.load('src/models/feature_names.pkl') log.info('Volatility model loaded') except FileNotFoundError: _vol_model = None log.warning('No volatility model found — run train_model.py first') GET /api/volatility-forecast: @cached('vol_forecast', ttl=3600) # 1 hour If model is None: return {available: False, reason: 'Model not trained'} Fetch current feature values (same as training features, today's values) Predict: prob = model.predict_proba(features)[0][1] Return: { available: True, high_vol_probability: round(prob, 3), signal: 'HIGH VOL EXPECTED' if prob > 0.6 else 'LOW VOL EXPECTED', confidence: f'{int(prob*100)}%', horizon: '5 trading days', disclaimer: 'Model output. Not financial advice.', updated_at: str } Retrain weekly: add a startup check — if training_data.csv is older than 7 days, run build_training_data() and train_model.py in a background executor.

WEEK 7 Sector Rotation + Options PCR

## PROMPT 7.1 — Sector Rotation Signals

▶ PASTE INTO CLAUDE CODE Create src/ml/sector_rotation.py Function: compute_sector_signals(gdelt_events, market_data) → list[dict] RULE-BASED CLASSIFICATION (no ML needed here): Scan GDELT events for keywords, map to affected India sectors: Keywords → Sector → Signal: ['oil','opec','crude','petroleum','hormuz'] → Energy → WATCH if brent_pct_change > 2%: signal = SELL (inflation pressure) if brent_pct_change < -2%: signal = BUY (input cost relief) ['china','tariff','trade war','export ban'] → IT/Tech → SELL Nifty IT supply chain risk ['rbi','rate','inflation','monetary'] → Banks → WATCH if rate_hike sentiment: SELL ¦ rate_cut: BUY ['war','conflict','military','sanctions'] → Defence PSUs → BUY HAL, BEL, BDL beneficiaries ['monsoon','agriculture','drought','flood'] → FMCG/Agri → WATCH ['fed','dollar','usd'] → IT → BUY (USD revenue positive) Return list of: {sector, signal, reason, confidence, triggered_by_keyword} Add endpoint GET /api/sector-signals: @cached('sector_signals', ttl=900) Call compute_sector_signals with current GDELT events and market data Return {signals: [...], updated_at: str}

## PROMPT 7.2 — Nifty Options PCR

▶ PASTE INTO CLAUDE CODE Add to src/nse_fetcher.py: method fetch_options_pcr() The NSE options chain is available via the same session-based approach. Endpoint: https://www.nseindia.com/api/option-chain-indices?symbol=NIFTY def fetch_options_pcr() → dict: session = nse_session_manager.get_session() resp = session.get( 'https://www.nseindia.com/api/option-chain-indices?symbol=NIFTY', timeout=10 ) data = resp.json() records = data['records']['data'] total_put_oi = sum(r['PE']['openInterest'] for r in records if 'PE' in r) total_call_oi = sum(r['CE']['openInterest'] for r in records if 'CE' in r) if total_call_oi == 0: return {} pcr = round(total_put_oi / total_call_oi, 3) interpretation: pcr > 1.3 → BULLISH (put heavy = market expects support) pcr < 0.7 → BEARISH (call heavy = market expects resistance) else → NEUTRAL return { 'pcr': pcr, 'signal': interpretation, 'total_put_oi': total_put_oi, 'total_call_oi': total_call_oi, 'timestamp': datetime.now(IST).isoformat() } Add GET /api/options-pcr to server.py: @cached('pcr', ttl=300) loop = asyncio.get_event_loop() fetcher = NSEMoversFetcher() return await loop.run_in_executor(None, fetcher.fetch_options_pcr)

## PROMPT 7.3 — Add ML Widgets to Pulse Page

▶ PASTE INTO CLAUDE CODE Add two new widgets to frontend/src/pages/Pulse.jsx. WIDGET A — VOLATILITY FORECAST (GET /api/volatility-forecast, 1hr refresh): If available=False: show 'Model training in progress...' grey card If available=True: Large probability bar (0-100%) Signal label: HIGH VOL EXPECTED (red) or LOW VOL EXPECTED (green) Confidence % text Horizon: '5 trading days' Disclaimer text in small grey italic WIDGET B — PCR + SECTOR SIGNALS (side by side): LEFT: Options PCR (GET /api/options-pcr, 5min refresh) Large PCR number Signal: BULLISH/NEUTRAL/BEARISH with color Total put OI vs call OI bars RIGHT: Sector Rotation (GET /api/sector-signals, 15min refresh) List of triggered sector signals: [BUY/SELL/WATCH badge] Sector name — reason Max 4 signals, most confident first

■ PHASE 4 VERIFICATION □ src/models/volatility_model.pkl exists after training □ curl /api/volatility-forecast returns high_vol_probability as float □ Volatility widget shows on Pulse with correct color coding □ curl /api/sector-signals returns triggered signals based on current GDELT □ Sector signals match expected: Iran news → Energy signal □ curl /api/options-pcr returns real PCR from NSE options chain □ PCR updates every 5 minutes during market hours □ TimeSeriesSplit used for training (not random split) □ Model retraining runs at startup if data is older than 7 days

PHASE 5 WEEK 8 DATA DEPTH GOAL: RBI macro. FII history trends. Macro calendar.

Add the macro data layer that institutional analysts use: RBI policy data, FII historical flows, and an economic events calendar.

## PROMPT 8.1 — RBI Macro Data

▶ PASTE INTO CLAUDE CODE Create src/rbi_fetcher.py IMPORTANT: RBI DBIE does not have a clean REST API. Use these two approaches: 1. REPO RATE — scrape RBI press release page: URL: https://www.rbi.org.in/Scripts/BS_PressReleaseDisplay.aspx Search for 'repo rate' in most recent monetary policy press release Extract the rate number using regex: r'repo rate.*?(\d+\.\d+).*?per cent' This changes at most 6 times per year — cache for 7 days. 2. CPI INFLATION — use data.gov.in open API (no key): URL: https://api.data.gov.in/resource/3b01bcb8-0b14-4abf-b6f2-c1bfd384ba69 Params: api-key=579b464db66ec23bdd000001cdd3946e44ce4aab825770792309, format=json (This is a public sample key provided by data.gov.in for testing) Parse latest CPI headline number. Cache for 24 hours. 3. FALLBACK for both: hardcoded known values updated manually repo_rate = 5.25 # as of April 2026 (RBI Feb 2026 meeting) cpi = 3.2 # headline CPI Feb 2026 Return fallback with is_live=False flag so frontend can show staleness Add GET /api/macro/rbi to server.py: {repo_rate, cpi, is_live, last_updated, next_mpc_date} next_mpc_date: hardcode upcoming MPC meeting dates (6 per year) Cache 7 days for repo rate, 24h for CPI.

## PROMPT 8.2 — FII Historical Flow Chart

▶ PASTE INTO CLAUDE CODE Add to src/nse_fetcher.py: method fetch_fii_history(days=30) → list NSE FII/DII endpoint returns last N days of data: https://www.nseindia.com/api/fiidiiTradeReact Fetch all data, filter for FII category only. Return list of {date, net_value} for last 30 days. Sort by date ascending. Add GET /api/fii-history-chart to server.py: @cached('fii_history_chart', ttl=900) Return {data: [{date, fii_net, dii_net}], month_total: sum, trend: 'INFLOW'/'OUTFLOW'} Add to Markets page: FII Flow History Chart recharts BarChart, 30 days Positive bars: green ¦ Negative bars: red Show total monthly FII net below chart INFLOW label (green) or OUTFLOW label (red)

## PROMPT 8.3 — Macro Calendar

▶ PASTE INTO CLAUDE CODE Create src/macro_calendar.py — hardcoded economic events calendar. HARDCODE the following event types with known dates: MPC_MEETING: RBI Monetary Policy Committee (6 per year) INFLATION_RELEASE: CPI data release (monthly, ~12th of each month) GDP_RELEASE: Quarterly GDP (late month, quarterly) NIFTY_EXPIRY: Monthly Nifty options expiry (last Thursday of month) FII_SETTLEMENT: FII F&O settlement dates UNION_BUDGET: Annual (February 1) US_FED_MEETING: FOMC dates (8 per year, affects FII flows) Function: get_upcoming_events(days=30) → list[dict] Return events within next 30 days: {event_type, date, label, impact: HIGH/MEDIUM/LOW, india_relevance: str} Add GET /api/macro-calendar to server.py: {events: [...], next_event: {}, updated_at} No cache needed — it's static data. Add Macro Calendar strip to Pulse page (between metric cards and panels): Horizontal scrollable row of upcoming events Each event: date badge ¦ event name ¦ impact colored label Next event highlighted with pulsing border Click event: show india_relevance tooltip

■ PHASE 5 VERIFICATION □ curl /api/macro/rbi returns repo_rate as float (5.25 or current) □ curl /api/macro/rbi includes is_live flag — shows staleness correctly □ curl /api/fii-history-chart returns 30 data points □ FII bar chart renders on Markets page with correct colors □ Monthly total shows INFLOW or OUTFLOW with correct sign □ curl /api/macro-calendar returns events sorted by date □ Next RBI MPC meeting shows correctly with HIGH impact label □ Macro calendar strip scrolls horizontally on Pulse page

PHASE 6 WEEK 9 PRODUCTION HARDENING GOAL: Rate limits. Monitoring. Mobile. Error boundaries.

The difference between a demo and a product. Rate limiting so one user can't kill the server. Error boundaries so one bad API doesn't blank the whole page. Mobile layout so it works on a phone.

## PROMPT 9.1 — Backend Rate Limiting + Health

▶ PASTE INTO CLAUDE CODE Add rate limiting and health monitoring to src/server.py. RATE LIMITING: pip install slowapi from slowapi import Limiter from slowapi.util import get_remote_address limiter = Limiter(key_func=get_remote_address) app.state.limiter = limiter Apply limits: @limiter.limit('60/minute') → all /api/* routes @limiter.limit('10/minute') → /api/gdelt/india-events (GDELT is rate limited) @limiter.limit('5/minute') → /api/sentiment (FinBERT is slow) No limit on WebSocket /ws/live On 429: return {error: 'Rate limit exceeded', retry_after: int} HEALTH ENDPOINT: GET /health → { status: 'ok', uptime_seconds: int, active_ws_connections: int, cache_keys: int, last_nse_fetch: str, last_gdelt_fetch: str, model_loaded: bool } STARTUP TIME TRACKING: _start_time = time.monotonic() at module level uptime = time.monotonic() - _start_time GRACEFUL SHUTDOWN: @app.on_event('shutdown'): close all WebSocket connections cleanly

## PROMPT 9.2 — Frontend Error Boundaries

▶ PASTE INTO CLAUDE CODE Add error resilience to the React frontend. Create frontend/src/components/ErrorBoundary.jsx: Class component (required for React error boundaries) On error: show terminal-style error panel: Dark background, red border '⚠ MODULE ERROR' in red monospace Error message in Courier New Retry button: onClick={() => this.setState({hasError: false})} Wrap EVERY page component in ErrorBoundary: <ErrorBoundary><Pulse liveData={...} /></ErrorBoundary> <ErrorBoundary><GeoMap /></ErrorBoundary> <ErrorBoundary><Markets /></ErrorBoundary> Add loading states to every data fetch: isLoading=true on fetch start, false on complete Show skeleton placeholder (grey pulsing bar) when isLoading Add error states: On fetch failure: show '[SECTION NAME] UNAVAILABLE — retrying in Xs' Auto-retry after 30s Never show blank panels — always show something

## PROMPT 9.3 — Mobile Responsive Layout

▶ PASTE INTO CLAUDE CODE Make the frontend mobile-responsive. BREAKPOINTS: Mobile: < 768px Tablet: 768-1024px Desktop: > 1024px NAVBAR (mobile): Logo left ¦ hamburger menu right Tabs collapse into hamburger dropdown IRS badge and clock hidden on mobile (space constraint) PULSE PAGE (mobile): Metric cards: 2 per row (was 6 in a row) Three panels: stack vertically IRS widget: full width Sector heatmap: 2x5 grid stays (already compact) News ticker: stays (already horizontal) MARKETS PAGE (mobile): Three movers columns: tabs (GAINERS ¦ LOSERS ¦ VOLUME) Only show one at a time on mobile Sparklines: stack vertically, full width each GEO MAP (mobile): Globe: reduced to 85vw Country click panel: full-screen overlay instead of side panel Close button top-right Use CSS media queries — no extra libraries. Test at 375px (iPhone SE) and 414px (iPhone Plus).

## PROMPT 9.4 — Performance Audit

▶ PASTE INTO CLAUDE CODE Final performance pass on both backend and frontend. BACKEND: Audit all endpoints — any that take > 3s must be pre-warmed on startup. Add startup pre-warming: @app.on_event('startup'): asyncio.create_task(get_signals()) # warm signals cache asyncio.create_task(get_movers()) # warm movers cache asyncio.create_task(get_gdelt_events()) # warm GDELT cache This ensures first user request hits cache, not cold fetch. Add response time logging: import time @app.middleware('http') async def log_time(request, call_next): t = time.monotonic() response = await call_next(request) log.info('%s %s %.3fs', request.method, request.url.path, time.monotonic()-t) return response FRONTEND: Lazy load GeoMap page (heaviest — loads Three.js) const GeoMap = React.lazy(() => import('./pages/GeoMap')) Wrap in <Suspense fallback={<LoadingScreen />}> Memoize all chart components: const MemoizedSparkLine = React.memo(SparkLine) Prevents recharts re-rendering on every WebSocket update Add Content-Security-Policy header in server.py: app.add_middleware(TrustedHostMiddleware, ...)

■ PHASE 6 VERIFICATION — PRODUCTION READY □ curl /health returns all fields including model_loaded and active_ws_connections □ Sending 70 requests/minute to /api/signals triggers 429 on excess □ Clicking Retry on error boundary restores the section □ All sections show skeleton on load, never blank panel □ Mobile layout: metric cards 2-per-row at 375px width □ GeoMap opens as full overlay panel on mobile click □ Movers columns tab correctly on mobile □ Startup pre-warming means first request responds in < 500ms □ Response time log shows all endpoints < 3s □ Render deploy succeeds with zero errors in build log

# COMPLETE API REFERENCE

Every endpoint this project exposes. If an endpoint is missing from this list, it should not exist.

| ENDPOINT | METHOD | CACHE | DESCRIPTION |
| --- | --- | --- | --- |
| / | GET | — | Health check + market status |
| /health | GET | — | Uptime, WS connections, cache status |
| /api/signals | GET | 300s | Live prices for 6 core assets |
| /api/five-numbers | GET | — | MARKET slice of /api/signals |
| /api/market-status | GET | — | Real IST-based market open/closed |
| /api/market-mood | GET | 300s | Macro tone + IMSI score |
| /api/market/movers | GET | 300s | NSE gainers/losers/volume shockers |
| /api/top-movers | GET | — | Alias for /api/market/movers |
| /api/sector-performance | GET | 600s | 10 NSE sector pChange% |
| /api/index-sparklines | GET | 300s | 30-day OHLC for 3 indices |
| /api/indices | GET | 120s | 5 index values with change |
| /api/fii-dii | GET | 900s | FII/DII net flows + signal |
| /api/fii-history | GET | — | Alias for /api/fii-dii |
| /api/fii-history-chart | GET | 900s | 30-day FII net bar chart data |
| /api/gdelt/india-events | GET | 900s | GDELT events + country scores + GTI |
| /api/india-risk-score | GET | 600s | IRS with 4 factor breakdown |
| /api/volatility-forecast | GET | 3600s | LightGBM 5-day vol prediction |
| /api/sector-signals | GET | 900s | Sector rotation from GDELT keywords |
| /api/options-pcr | GET | 300s | Nifty options Put/Call ratio |
| /api/sentiment | GET | 3600s | FinBERT sentiment for ?text= param |
| /api/macro/rbi | GET | 7d | Repo rate + CPI from RBI |
| /api/macro-calendar | GET | — | Upcoming macro events (static) |
| /api/geopolitical-news | GET | — | Latest RSS headlines with bias |
| /api/ws-stats | GET | — | Active WS connections count |
| /api/impact-chain | GET | 600s | Macro impact chain (simple) |
| /ws/live | WS | — | Live price + IRS broadcast stream |

# WHAT BREAKS FIRST

- NSE API blocks sessions — yfinance fallback handles this. You will see 'yfinance Fallback' badge. Not a bug.

- HuggingFace cold start — first FinBERT call takes 20-30s after inactivity. All subsequent calls are fast. Normal.

- GDELT empty response — cached() decorator serves last good response. Do not remove the cache.

- Render sleep — free tier sleeps after 15min idle. First post-sleep request = ~30s. Normal.

- NSE session cookie expires — reset() method in NSESessionManager handles re-warmup automatically.

- LightGBM training fails on thin data — train_model.py skips training if < 30 rows. Falls back to unavailable state.

- RBI page structure changes — repo rate scraping breaks if RBI redesigns their press release page. Use fallback hardcoded value.

# WHAT NOT TO DO

- Do not add any paid API — Bloomberg, Quandl, Polygon, Alpha Vantage. Free stack is sufficient.

- Do not use localStorage or sessionStorage in React. Not supported in this environment.

- Do not call GDELT more than once per 15 minutes. Rate limit is real.

- Do not put secrets in render.yaml. Use Render dashboard environment variables.

- Do not skip phases. Each phase depends on the previous one being live and verified.

- Do not show Entry/TP/SL prices on signal cards. This is intelligence, not a trading advisory tool.

- Do not use random train/test split on time series. Always use TimeSeriesSplit.

- Do not shuffle time series data before training. Past leaks into future — results will be fake.

◈  END OF DOCUMENT  ◈

6 phases. 9 weeks. Build it in order. Verify before you move.